Quality Assurance Handbook:
Part 7: Quality Assurance For 
Service Deployment

This handbook provides advice and support for projects funded by JISC’s digital library programmes. The handbook provides advice for projects in their choice of standards, best practices and implementation architectures. The handbook provides a quality assurance methodology which will help to ensure that projects funded by JISC’s digital library programmes are interoperable and widely accessible.

This handbook addresses the issue of service deployment.

Authors	QA Focus team at UKOLN and AHDS

Publication date:	16 August 2004

Version:	1.0

Table Of Contents

1	Introduction	1

Background	1

About QA Focus	1

Scope Of QA Focus	1

The QA Focus Team	2

2	About This Handbook	3

3	Briefing Documents On Service Deployment	4

Top 10 Tips For Service Deployment	5

From Project To Production Service	7

Planning An End-User Service	11

Deployment of Software into Service	15

4	Case Studies On Service Deployment	21

Launching New Database Services: The BIDS Experience	22

Providing Access To Full Text Journal Articles	27

Approaches To 'Spring Cleaning' At SOSIG	32

INHALE And INFORM Case Study	36

Sustainability: The TimeWeb Experience	42

Subscription and Accounting Data	62

Service Deployment Toolkit	68

4	Further Information	70

MIMAS	70

EDINA	70

RDN	70

AHDS	71

Acknowledgements	72

# 1	Introduction

## Background

Welcome to QA Focus’s “Quality Assurance For Service Deployment Handbook”. This handbook has been published by the JISC-funded QA Focus project. The handbook provides advice on best practices to facilitate the deployment of project deliverables into service.

## About QA Focus

QA Focus has funded by the JISC to help develop quality assurance methodology which projects funded by JISC’s digital library programmes should seek to implement in order to ensure that project deliverables comply with appropriate standards and best practices which. This will help to ensure that project deliverables and widely accessible and interoperable and to facilitate the deployment of deliverables into a service environment.

The approach taken by QA Focus has been developmental: rather than seeking to impose requirements on projects, which are being undertaken by many institutions across the country, with differing backgrounds and levels of funding and resources, we have sought to raise an awareness of JISC’s commitment to use of open standards, to describe various technical frameworks which can help in deploying open standards and to outline ways of ensuring that selected standards and used in a compliance fashion.

We do, however, recognise the difficulties which projects may experience in implementing open standards (such as, for example, the immaturity of standards or the poor support for standards by tool vendors; the resource implications in implementing some of the standards; etc.). We have sought to address such concerns by developing a matrix framework to assist in the selection of standards which are appropriate for use by standards, in the light of available funding, available expertise, maturity of standard, etc.

We hope that the wide range of advice provided in this handbook will be valuable to projects. However the most important aspect of this handbook is the quality assurance QA methodology which is outlined in the handbook. The QA methodology has been developed with an awareness of the constraints faced by projects. We have sought to develop a light-weight QA methodology which can be easily implemented and which should provide immediate benefits to projects during the development of their deliverables as well as ensuring interoperability and ease of deployment into service which will help to ensure the maximum effectiveness of JISC’s overall digital library development work.

## Scope Of QA Focus

QA Focus seeks to ensure technical interoperability and maximum accessibility of project deliverables. QA Focus therefore has a focus on the technical aspects of project’s work.

Our remit covers the following technical aspects:

Digitisation: The digitisation of resources, including text, image, moving image and sound resources.

Access: Access to resources, with particular references to access using the Web.

Metadata: The use of metadata, such as resource discovery metadata.

Software development: The development and deployment of software applications.

Service deployment: Deployment of project deliverables into a service environment.

In addition to these core technical areas we also address:

Standards: The selection and deployment of standards for use by projects.

Quality assurance: The development of quality assurance procedures by projects.

QA Focus’s was originally funded to support JISC’s 5/99 programme. However during 2003 our remit was extended to support JISC’s FAIR and X4L in addition to 5/99.

## The QA Focus Team

QA Focus began its work on 1 January 2002. Initially the service was provided by UKOLN and ILRT, University of Bristol. However, following ILRT’s decision to re-focus on their core activities they left QA Focus and were replaced by the AHDS on 1 January 2003.

This handbook has been developed by the current QA Focus team members: Brian Kelly, UKOLN (QA Focus project leader), Amanda Closier (QA Focus officer), Marieke Guy, UKOLN (former QA Focus officer), Hamish James, AHDS (QA Focus project leader at AHDS) and Gareth Knight (QA Focus officer).

# 2	About This Handbook

The handbook provides advice on best practices to facilitate the deployment of project deliverables into service.

The handbook forms part of a series of Quality Assurance handbooks, which cover the areas which have been addressed by QA Focus work:

Part 1: About Quality assurance: The development of quality assurance procedures by projects.

Part 2: Quality Assurance For Standards: The selection and deployment of standards for use by projects.

Part 3: Quality Assurance For Digitisation: The digitisation of resources, including text, image, moving image and sound resources.

Part 4: Quality Assurance For Web/Access: Access to resources, especially access using the Web.

Part 5: Quality Assurance For Metadata: The use of metadata, such as resource discovery metadata.

Part 6: Quality Assurance For Software: Development and deployment of software applications.

Part 7: Quality Assurance For Service Deployment: Deployment of project deliverables into a service environment.

Part 8: Quality Assurance In Other Areas: Quality assurance in areas not covered elsewhere.

The handbook consists of three main sections:

Briefing Documents: Brief, focussed advice on best practices.

Case studies: Descriptions of the approaches taken by projects to the deployment of best practices.

Toolkit: Self-assessment checklists which can help ensure that projects have addressed the key areas.

# 3	Briefing Documents On Service Deployment

Background

This section addresses the area of Service Deployment. The briefing documents seek to describe best practices in this area.

Briefing Documents

The following briefing documents which address the area of service deployment have been produced:

- Top 10 Tips For Service Deployment (briefing-40)

- From Project To Production Service (briefing-38)

- Planning An End User Service (briefing-39)

- Deployment Of Software Into Service (briefing 61)

Top 10 Tips For Service Deployment

About This Document

This briefing paper gives QA Focus’s top 10 tips for ensuring project deliverables can be deployed into a service environment with the minimum of difficulties.

Citation Details

Top 10 Tips For Service Deployment, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-40/>

Keywords: QA, service, service deployment, tips, briefing

About This Document

This document provides top tips which can help to ensure that project deliverables can be deployed into a service environment with the minimum of difficulties.

The Top 10 Tips

1	Document The Technical Architecture For Your Project

Provide a description of the technical architecture of aspects of your project which are intended for deployment into service. The description will be helpful for the service provider. In addition it can help the funders in gaining an appreciation of the technical approaches being taken by projects across a digital library programme as well as being of value to your project team (especially if staff leave).

2	Document Any Deviations From Use Of Recommended Standards Or Best Practices

If you fail to make use of recommended standards or best practices you should document the decision and the reasons for your decision.

3	Document Use Of Unusual Or Innovative Aspects Of Your Project

If you are making use of any new standards or unusual technologies you should document this, and explain the reasons for your choice. This could include use of emerging standards (e.g. SVG, SMIL), use of Content Management Systems, etc.

4	Have An Idea Of Where You Envisage Your Project Deliverables Being Deployed

Give some thought to where your deliverables will be deployed. This could be by a JISC Service, within your institution, within other institutions or elsewhere.

5	Seek To Make The Service Provider Aware Of Your Project

You should seek to make contact with the service provider for your deliverables. You should seek to gain an understanding of their requirements (e.g. see [1] [2]). In addition it can help if the service provider is aware of your work and any special requirements associated with your project.

6	Be Aware Of Legal, IPR, etc. Barriers To Service Deployment

The service provider will need to ensure that there are no legal barriers to the deployment of your deliverables. This can include clarifying copyright, IPR and accessibility issues.

7	Ensure Your Have Any Documentation Which Is Necessary To Assist Service Deployment

You should ensure that you provide installation documentation which should list dependencies on other software and cover any security or performance issues. As well as the installation documentation you should also provide user documentation which can help the service provide support for end users.

8	Remember To 'Let Go'

Although it can be helpful of your project team is in a position to provide advice to the service provider after the end of the project, the project team should also be willing to relinquish control over the project if, for example, the service provider needs to make changes to your deliverables.

9	Learn From Others

Learn from the experiences of others. For example, read the case studies which provide various examples of porting systems into a service environment [3] [4].

10	Share Your Experiences

Be willing to share your experiences. For example, consider writing a case study for QA Focus [5].

References

- From Project To Production Service, QA Focus, UKOLN, <http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-38/>

- Planning An End User Service, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-39/>

- Launching New Database Services: The BIDS Experience, QA Focus, UKOLN, <http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-27/>

- Providing Access To Full Text Journal Articles, QA Focus, UKOLN, <http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-28/>

- Contributing To Case Studies, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/#contributing>

From Project To Production Service

About This Document

This briefing paper examines some of the areas a project should consider when its deliverables move from the project to a service

Citation Details

From Project To Production Service, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-38/>

Keywords: QA, service, service, BIDS, briefing

Background

Projects deliverables are normally expected to be deployed in a service environment. The deliverables could be passed on to an existing JISC service provider. In some cases, however, a project may evolve into a service. This document outlines some of the issues that need to be considered to facilitate such a transition.

If evolving to a service is not relevant to your project, the issues services need to address when deploying your project deliverables may still be of interest.

Hosting

Hosting of your project deliverables is one of the first issues to be considered. A prototype service may be developed on in-house equipment and in an environment which may not be appropriate for long term production. Issues to consider include:

- Host in-house or on a national data centre or other host? A factor to consider is the speed of your connection to JANET. If your service is likely to be delivering large volumes of data (e.g. large graphics files, moving images etc), it may be important to locate the service at a site directly connected to JANET.

- If you are not going to host the service yourself, is the software environment of the data centre/other host compatible with the development environment? This includes versions of operating systems and other infrastructure products.

Data Feeds

Your service may require regular updates of the raw data which the service is delivering to users. Issues to consider when moving into a production environment include:

- How frequently will the database be updated. Data which is updated on a regular basis (e.g. weekly, monthly) should be updated according to a published schedule if at all possible. Users then know when to revisit the site for new information.

- Will the data be ‘pushed’ to the service site, or ‘pulled’ from the source? Each has its advantages and disadvantages. If the data is pushed to the service, a service operator has to check that it has arrived and loaded correctly. Setting up processes to automatically pull the data from the source and load it (for example overnight) is more satisfactory, but an alerting process needs to be built in for instances when the data load fails.

Gateway Links

The JISC supports a range of subject-specific gateway services. Decide which gateway, if any, your service fits into. The subject matter of your service may span more than one area and therefore need to be incorporated in more than one gateway.

Review the RDN [1] and see where a description and link to your service may fit. Arrange for your service to be made visible. The more links that are established to your service, the more likely it is to become visible to search engines such as Google and the more successful it is likely to be in terms of awareness and take-up.

Legal Issues

When an experimental or development system is turned into a production service, there will be copyright, licensing and other legal issues that need to be carefully considered.

Does your service contain any material that is subject to copyright or IPR legislation? This could include such things as images, artwork, extracts from publications, sound or movie clips and so on. If it does, you will need to get permission before you can ‘publish’ your site.

Have you considered how accessible your service is to those with special needs or disabilities? There are now legal obligations that need to be taken into account before releasing a new system.

The JISC TechDis service [2] provides information on how to make your Web site conform. Also consult the appropriate QA Focus document on Accessibility Testing [3] and the JISC Legal Information Service [4] for a range of advice on issues such as Data Protection, Freedom of Information, Disability and the Law, Intellectual Property and much else.

Managing Expectations

As soon as you have a reliable release date, publicise the fact on relevant JISCmail and other lists. Keep people informed of the progress of the new service as launch day approaches.

As soon as delays appear inevitable, let people know, even if a revised date hasn’t been fixed. This will help front-line staff, who will have to support your service, decide on their own local information strategy.

Launching the Service

The move of an experimental or development service into a full production service provides a ‘hook’ for raising its profile. Things to consider include:

- Think about marking the start of a new service with a launch event. Try to get a relevant high profile personality, chair of a relevant JISC committee or some other significant person to give a presentation. Make the event worth a day out of the office by including hard information and, if possible, include live demonstrations. The event should be free, but take bookings so you can estimate numbers for catering purposes. Try to get a report in the press by inviting journalists - remember that academics read newspapers too.

- Alternatively launch the service within the context of another event such as a national conference or exhibition. Try to time the launch so it doesn’t clash with other events, national holidays or the start of the academic year.

Support and Publicity

Consider the kind of support and publicity materials that are appropriate for your service. Examples include:

- Promotional flyers

- Posters

- User guides

- PowerPoint files

- Examples of using the service to answer specific questions (self-help guides)

- More detailed reference material

- Other promotional items (pens, mugs, etc.)

Think about the target audience for the material. You may want to produce different versions for users from different backgrounds and experience. Consider which items may be worth printing (as opposed to being made available on the web). For example posters and flyers are useful for distribution at events such as conferences and exhibitions. Review what other JISC services have done and discuss their experiences with them.

You should also seek advice from the JISC’s Communications and Marketing Team [5] who maintain a register of key events and are able to help with such things as preparing and issuing press releases.

Service Development

Once your service is in production there will be a requirement to improve or update the service and to fix problems. User feedback on suggested service improvements or errors should be gathered through a contact publicised on the service’s Web site.

Presentations and demonstrations provide forums for discussion and constructive criticism. Find out if there is an existing user group who will extend their remit to cover your service.

When changes are identified and implemented, ensure that the change is publicised well in advance. Unless the change is an important bug fix, try to make the changes infrequently, preferably to coincide with term-breaks.

Service Monitoring

Check if your service will come under the remit of the JISC’s Monitoring Unit [6]. If it does, you will need to agree a service level definition with them. Typically you will also need to:

- Provide quarterly reports in an agreed format

- Measure usage levels

- Record availability and downtime (scheduled and unscheduled)

- Measure turnaways

- Measure helpdesk performance

- Record how quickly updates are added to the service

References

  - Resource Discovery Network (RDN), 
<http://www.rdn.ac.uk/>

  - JISC TechDis Service, 
<http://www.techdis.ac.uk/>

  - Accessibility Testing, QA Focus, UKOLN.
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-02/>

  - JISC Legal Information Service,
<http://www.jisclegal.ac.uk/>

  - Communications and Marketing Team, JISC
<http://www.jisc.ac.uk/index.cfm?name=people_masterlist#outreach>

  - JISC Monitoring Unit,
<http://www.mu.jisc.ac.uk/>

Planning An End-User Service

About This Document

This briefing paper provides advice an how to plan for the development of a service to end users.

Citation Details

Planning An End-User Service, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-39/>

Keywords: QA, service, BIDS, case study

Background

For some projects, it will be clear from the start that the intention is to transition the project into an end-user service, either hosted by the project itself, or by another host such as a national data centre.

Other projects may have the potential for development into a production service, but without this being a declared aim of the project.

In both cases, it is sensible to think carefully about how the system might fit into a service environment at the planning and design stage, to avoid costly re-engineering and retro-fitting of features later on.

Software Environment

The software regime that may seem most appropriate for an experimental development environment may not be the best choice when running a large-scale end-user service. Issues to think about include:

- Software versions; does the software development environment you are intending to use match the versions that are in general use on service delivery platforms?

- Do you have a strong reason for using commercial products (e.g. database management systems)? If so, check to see if there are likely to be high costs when employed in an environment with large numbers of concurrent users. Try to select industry standard public domain products for preference.

- Are the systems you are intending to use supported by the major national service providers? This will be an important issue if they are expected to adopt your project and host it for you.

- Is your project likely to have to integrate with a family of similar products or services? If so, try to ensure that they have compatible operating environments.

- When in doubt, consult with others. Make sure that you do this before development work starts to avoid costly reversals of policy at a later stage.

Consultation

A key factor in the success of any project is careful preparation and planning. If you intend your project to develop into an end-user production service, it is worth spending time and effort in the early stages of the project testing your ideas and designs. It is easier to rewrite a specification document than to re-engineer a software product.

Depending on the nature of the project, the following issues may be worth considering:

- Surveys: carrying out a survey of needs and expectations from typical potential users/customers.

- Brainstorming sessions: getting together a group of people interested in the outcome (representing your customers) and carrying out exercises to identify the features and facilities that are most important to them.

- Consult other JISC service creators: their experience may help you avoid pitfalls

- Wireframes: mocking up a series of screens with active links so that the general functionality of the service can be demonstrated is a powerful way of testing the structure of the service before committing to a full implementation.

- Prioritising: not all functions and features will be equally important. Rank them so that you ensure that the most important ones are implemented first. You may decide to relegate some of them to a ‘further development’ phase.

- Document your design: ensure that all parties concerned agree to a written specification of what you are aiming to create.

Authentication and Authorisation

Controlling access to your service may not be an issue when it is in an experimental or development phase, but will become an important consideration if it is released into service.

Some issues to review include:

- Is your service likely to be free or charged for? If it is likely to be free, is this open-ended, or does it depend on central funding? If the latter, what will happen when the funding stops? Will you then need to introduce a subscription fee and, therefore, access controls?

- Even if you expect your service to be free, there may be restrictions on who can use it. For example, the funding of the project may require you to limit access to UK only or higher and further education only.

- Bear in mind that, even if the service is free to UK users, there may be an option for charging for access by non-UK education sector users.

- If you decide you do need to build in access control mechanisms, are you going to use Athens? Athens [1] now supports single sign on (AthensSSO), meaning that users can access several different compliant services with only one password challenge.

- This is a developing area and, depending on the timescale of your project, you may need to keep a watching brief on issues such as the potential for using digital certificates, and Internet 2 related activities such as Shibboleth [2].

- Are any of the remote resources your service depends on IP authenticated? This can cause confusion for users, especially if they are accessing the service from off-campus.

- Even if you don’t expect your project to become a service with controlled access, it would be wise to bear in mind that this could happen in the future, and to structure your service so that an access control mechanism can be easily fitted in at a later stage.

Legal Issues

When your project reaches the stage of being turned into an production service with large numbers of users, consideration will need to be given to issues which are less important during the development phase.

It is helpful to be aware of these at an early stage in the planning and design of the project to avoid difficult problems later. Some things you should think about include:

- Copyright material: are you thinking of incorporating items such as images, artwork, extracts from publications, sound or movie clips. If so, are there going to be copyright or IPR implications of making this material more generally available? This can apply not only to website material but also printed promotional material. If you have a choice, try to select clipart etc that is in the public domain.

- Accessibility: there is government legislation that needs to be taken into account when designing a new system. You need to think carefully about how your system might be used by those with special needs or disabilities. The TechDis service [3] advice in this area.

- Consult the QA Focus document on Accessibility Testing [4] and the JISC Legal Information Service [5] for a range of advice on issues such as Data Protection, Freedom of Information, Disability and the Law, Intellectual Property and much else.

Planning for Maintenance

It is to be expected that a Web-based user service will require maintenance, revision and updating during its lifetime. There may be requests for new features, or for modifications to the way existing facilities work.

Bear in mind that the people doing this work may not be the original project team that created the service. It is important that the end-products are designed and structured in such a way as to allow parts of the system to be modified and updated by others who are less familiar with the system without unexpected consequences.

Therefore, when starting to develop a new system:

- Ensure that you structure the system in a modular fashion

- Document as the work proceeds, not after the project is complete

- Note any software environment dependencies or support products including versions/releases

References

  - Athens Access Management Services, <http://www.athens.ac.uk/>

  - Internet 2, <http://middleware.internet2.edu/>

  - JISC TechDis Service, <http://www.techdis.ac.uk/>

  - Accessibility Testing, QA Focus, UKOLN,
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-02/>

  - JISC Legal Information Service, <http://www.jisclegal.ac.uk/>

Deployment of Software into Service

About This Document

This briefing paper flags up some of the deployment issues to be considered when software is moved from a project to a service.

Citation Details

Service deployment of Software, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-61/>

Keywords: service deployment, software, briefing

Background

The start of your project will involve a great deal of planning and work scheduling. If you will be developing software, this is also the best time to consider and plan for its long-term future and viability. Decisions on software development made in the early stages of a project are important as they will often govern the options open to you for deployment beyond the life of the project. Although some choices may be influenced by the current technical environment of your institution, early consideration of a range of deployment issues will allow the possibility of a greater number of hosting options at the end of project, so ensuring continued existence of the software you have developed, and long-term access to it.

Careful choices will also reduce the cost of the work required for deployment, and allow you to minimize the portion of your budget that you have to allocate to the Service Provider.

Choice of Platform

If possible, software should be developed on the same platform that will eventually be used for service delivery. Microsoft Windows and Unix (especially Solaris) servers are the main options.

Porting software developed on one platform to another may not be straightforward, even if the chosen application software is claimed to run on both platforms. Proven technical solutions are preferred - do you have examples where your chosen application software has been used on both platforms?

Development Environment

### Software and Licensing Issues

If software licenses are required by the Service Provider, these must be available at a cost within the service budget. Be aware of licensing conditions: a Service Provider may require a commercial license if a charge is to be made for the service, whereas the project may be able to use an educational license. The cost of the various types of license may vary.

Care is also needed when choosing software that is free at the point of use to project staff, such as a University site licence for a commercial database system. Even though the project itself may incur no additional costs, licences could be prohibitively expensive for the Service Provider.

Consider the use of open source software [1] to avoid most licence problems! Good quality open source software can greatly reduce the cost of software development. Developers should be aware, however, that some 'open source' software is poorly written, inadequately documented, and entirely unsupported. Be aware that the costs of ongoing software maintenance, often undertaken by staff outside the original project, should also be factored in.

### Best Practice

Good programming practice and documentation is very important. Well-written and structured software with comprehensive documentation will ease transition to a service environment and aid the work of the Service Provider [2]. It is better for a project to recruit a good engineer used to working in a professional development environment, than to recruit purely on the basis of specific technical skills. Also, try to code in languages commonly adopted in your application area: for example Java or Perl for Web programming. You can write Web applications in Fortran, but don't.

If possible a modular architecture is best. It will maximise the options for transfer to a Service Provider and also any future development. For example, if one application were used for a Web user interface and another for a database back end then, provided these communicate using open standards (Z39.50, standard SQL, for example), Web Services might be added to the service at a future date. A service built with a fully integrated single package of components that use proprietary native protocols might have to be scrapped and rebuilt to satisfy even fairly minor new requirements.

Use of Open Standards [3] should ensure portability, but there will still need to be technical structures supporting their use and deployment, whether in a project or service environment. You will need to document all the technical layers that need to be reproduced by the Service Provider in order for your software to run. Open standards can also give flexibility; for example the project and the service provider do not necessarily need to use the same SQL database, provided the standard is followed.

### Usability

Be aware of your intended user base. Ensure that any user interface developed during the project has been through usability tests and allow time for any feedback to be incorporated into the final design. A well-designed interface will mean less support calls for the Service Provider.

When designing your user interface remember that there are legal requirements to fulfil with regard to disability access which the Service Provider will need to be satisfied are met. The JISC TechDis [4] service provides information and advice. You may wish to consider provision of user documentation and training documentation in support of the service, which the Service Provider could use and make available.

### Monitoring & Auditing

Comprehensive error reporting should be a feature of the deployed application. This will aid the Service Provider in identifying and solving problems. You should consider building comprehensive error reporting mechanisms into your software from the beginning, along with various mechanisms for escalating the severity of reported errors that threaten the viability of the service. These may range from simply logging errors to a file, through to emailing key personnel.

Services must be monitored. It should be possible to use a simple HTTP request (or equivalent for non-Web interfaces) to test the service is available and running, without requiring a multi-step process (such as log in, initiate session and run a search).

Logging is crucial for services, especially subscription services where customers need to monitor usage to assess value for money. Project COUNTER [5] d efines best practice in this area. If project staff are still available, the Service Provider will then be able to provide you with logging information and potentially seek your input on future activity and development.

### Authentication

Authentication and authorisation should be flexible since requirements are subject to change. Enable the service provider to execute an external script, or at least write their own module or object, rather than embedding the authentication mechanism in the user interface code.

### Machine to machine connections

Where the product makes use of external middleware services (an example being for OpenURL support), ensure these are totally configurable by the service provider. Configuration files are good; but the ability to add modules or objects for these features is better.

### Legal Issues

Although not a technical consideration, it is important and worth emphasising that the Service Provider will require that all copyright and IPR issues be clarified. Where software has been developed, does the institution at which project staff work have any IPR guidelines that must be followed? What provision is needed to allow the Service Provider to make changes to the software? Is a formal agreement between the project institution and the Service Provider needed?

Service Environment

If you have identified where your software could be hosted then make early contact with the Service Provider to discuss costs and any constraints that may arise in deployment.

The Service Provider will need to be confident that your application will be stable, will scale, and will perform acceptably in response to user demand. If this is not the case then the application will eventually bottleneck and tie up machine resources unproductively which will lead to unresponsiveness.

You should ensure that the application is stress tested by an appropriate number of users issuing a representative number of service requests. There are also several tools available to stress test an application, but a prerequisite to this step is that the project team should be aware of their intended user base and the anticipated number of users and requests. The project team should also be aware of project and service machine architectures as divergence in architecture will affect the viability of any stress testing metrics generated. The Service Provider will want estimates of memory and processor use scaled by the number of simultaneous users. Performance and scalability will remain unresolved issues unless the project software can be tested in a service environment. If this is the case it is especially important to stick to proven technical solutions. You should discuss stress-testing results with your Service Provider as soon as possible.

Adopting best practices is a good start to ensuring that your application will be stable. The discipline of producing well-written and properly documented code is one safeguard against the generation of bugs within code.

If there are likely to be service updates you will need to consider the procedures involved and detail how the new data will be made available and incorporated into the service. Service Providers will generally wish to store two copies of databases that require updates; one being used for service with the other instance being used for updates and testing. Updated databases will also require frequent backups whilst static data requires only one copy of the database without regular backups. Consider splitting large data sets into separate segments: a portion that is static (for example archive data added prior to 2001) and a smaller portion that is updated (data added since 2001). Also, aim to keep data and application software as separate as possible. Again, this will aid a backup regime in a service environment.

You should anticipate that the Service Provider may need to make changes to your software. This may be due to possible technical conflicts with other services hosted by the Service Provider, or may be due to their implementation policy or house style. Again, early contact with a possible Service Provider will highlight these issues and help avoid potential difficulties. Also consider if project staff will be available for referrals of errors or omissions in functionality. If not, you will need to allow the Service Provider to make changes to your software.

If further development of the software beyond the project is feasible you should agree a development schedule and a timetable for transfer to production, as provision of a continued and stable service will be of prime importance to the Service Provider. Major changes to a user interface will also have implications for support and user documentation. If no continued development is planned, the Service Provider may still wish to introduce bug fixes or new versions of any software you have used. Again, good documentation and well-documented code will ensure that problems are minimised.

You should consider under what circumstances your software should be withdrawn and cease to be made available through a Service Provider. If you would expect to be involved in the decision to withdraw the service then contact with project personnel will need to be maintained, or you will need to provide guidance at time of transfer to service about the possible lifetime of the hosting agreement.

Moving Your Software

Allow time before the end of the project to work with the Service Provider. The availability and expertise of project staff will influence the success of moving to service deployment and ultimately the associated costs.

A complete handover of the software without good contact with the project team and without support may well cause problems and will also take longer. This is particularly true if the application contains technologies unfamiliar to the Service Provider. The project team should be prepared to assist the Service Provider in areas where it has specialist expertise and, if possible, factor in continued access to project personnel beyond the end of the project.

Complete and full documentation detailing the necessary steps for installation and deployment of your software and the service architecture, will aid an optimum transition to hosting by a Service Provider. The Service Provider may not have exactly the same understanding and skill set as the project team itself, and will require explicit instructions. Alternatively, the Service Provider may request help from the project team in identifying a particular aspect of the service architecture that could be replaced with a preferred and known component. Deploying technologies that are unfamiliar to the Service Provider will reduce their responsiveness and effectiveness in handling problems with the application.

Consideration should be given to development of a test bed and test scripts that will allow the Service Provider to confirm correct operation of your software once installed in the service environment.

Things Not To Worry About

Backup and disaster recovery procedures are the responsibility of the Service Provider; do not waste project time on defining specific procedures for the service (but do, of course, back up your project work for your own benefit).

So You Want To Be Different...

Project activity is by its nature about exploring possibilities to develop new service functionality, and you may choose, or need, to utilise emerging tools and technologies. This approach to development and the software it produces may not fit comfortably with the desire of the Service Provider. A Service Provider wants software of service quality based on known solutions that ensures good use of resources and sustainability in a service environment. It is recognised that these opposing drives may be inevitable and that projects must be allowed to explore new technologies and methods, even at the expense of placing additional demands on Service Providers to resolve the problems of deployment.

If relatively immature technologies are being used it is very important that modular development procedures are used as much as possible. Where software has been developed in a modular fashion it will often be relatively straightforward to replace individual components; for example, to change to a different database application or servlet container. During the development process this means competing technologies, which may be at different stages of maturity, can be benchmarked against each other. At the deployment stage it means the option that provides best 'service quality' can be adopted.

Whatever choice of software environment is made, it is always wise to follow best practise by producing well-written and documented code.

It is worth stressing the benefits of contacting possible Service Providers to explore options at the start of a project: they too may be considering future strategy and it is possible that both your and their plans might benefit from co-operation.

References

- Top Tips For Selecting Open Source Software, QA Focus, UKOLN, <http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-60/>

- Software Code Development, QA Focus, UKOLN, <http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-13/>

- What Are Open Standards?, QA Focus, UKOLN, <http://www.ukoln.ac.uk/qa-focus/documents/briefings/briefing-11/>

- TechDis, <http://www.techdis.ac.uk>

- Project COUNTER, <http://www.projectcounter.org>

# 4	Case Studies On Service Deployment

Background

This section addresses the area of Service Deployment.

Case Studies

The following case studies which address the area of software have been produced:

- Launching New Database Services: The BIDS Experience (case-study-27)

- Providing Access To Full Text Journal Articles (case-study-28)

- Approaches To 'Spring Cleaning' At SOSIG (case study 25)

- INHALE And INFORM Case Study (case study 31)

- Sustainability: The TimeWeb Experience (case study 32)

- Merging Data Sources (case-study-33)

- Porting the UnCover Service (case-study-34)

Launching New Database Services: The BIDS Experience

About This Document

This case study describes the issues the BIDS service faced when taking a deliverable from a third party and deploying it into service.

Citation Details

Launching New Database Services: The BIDS Experience, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-27/>

Keywords: service deployment, service, BIDS, case study

Background

This case study focuses on two of the database services that were created and operated as part of the BIDS [1] service: the ISI service and the IBSS service. It describes the experience of launching and supporting these services and discusses lessons learned that might be of value to the creators of other services. The experience demonstrates how a professional approach to service design, support and delivery reflects well on service creators, service operators and the sponsoring bodies. It also demonstrates how community involvement at all stages has a range of important benefits.

The ISI service was the first, and is probably still the best known of the services sponsored by the JISC. Launched in 1991, the BIDS service provided access to the bibliographic databases (or citation indexes) supplied by the Institute for Scientific Information. It was the first large scale, national, end-user service of its kind anywhere in the world. Originally launched as a telnet service, a Web interface was introduced in 1997. This service was replaced in 2000 by the Web of Science operated by MIMAS in which both the data and the service interface are supplied by ISI.

The BIDS IBSS service was launched in 1995. Introduced with a similar interface to the BIDS ISI service, it provided access to bibliographic data indexed and supplied by the International Bibliography of the Social Sciences [2] team based in the library at the London School of Economics (the BLPES). This service was also originally launched as a telnet service, with a Web interface being introduced in 1997. It continues to be operated by BIDS under Ingenta management.

Although these events took place several years ago, much of the experience gained continues to be of relevance and importance to new services being launched today.

The Problem Being Addressed

When the first ISI service was launched, there were no similar services available, and this presented a major challenge when it came to developing a strategy to bring this new end-user service to the attention of those who could benefit from it. By the time the IBSS service was launched in 1995, it was a more mature market place and the process had become somewhat easier, though a number of the original challenges still remained.

The basic problem was that of creating effective communication channels where none existed before.

Approaches Taken

The solutions adopted to these issues of communications were manifold and arguably each had a role. New services should consider which of the methods described could be effective for their particular needs.

### Consultation

For both the services mentioned, consultation took place at a number of different levels. As soon as BIDS had been established, a Steering Group was formed. Chaired by a senior librarian, it had representatives from major research libraries, politicians and the BIDS service itself. It provided a valuable sounding board for strategic development of the service, but more importantly from a promotional point of view, it provided an information channel back to the home institutions of the members on current and future service developments. As IBSS is itself a JISC-funded service, it has its own steering group which provides a valuable sounding board for service performance and developments and a forum for announcements.

When the original BIDS ISI service was launched, it wasn't clear how to set about designing an end user service for such a disparate audience. An important contribution to the success of the service was the establishment of a working group to help with the service design, including functionality and screen design. Drawn from a large number of different institutions, most of the members were librarians with experience in the use of online and CD-ROM based search services. As well as supplying important knowledge and experience of good design, like the Steering Group members, they became natural ambassadors for the new service.

Shortly after the first BIDS service was launched, a BIDS User Group was formed. Subsequently, when MIMAS and EDINA were established the group widened its remit and became known as the JIBS user group [3]. Again this group became a two-way communication channel, lobbying for change and improvement, but also becoming a natural route for disseminating information about the services and their development to intermediaries and thence to end-users.

In summary, one of the important factors in the success of these services was community involvement in all stages of service development, as well as the actual service launch.

### Launching The Services

The BIDS ISI service first became publicly available on 18th February 1991. In the run-up to the launch, regular news bulletins were sent to a new mailing list set up in Newcastle on the service which became known as Mailbase (now replaced by JISCmail [4]). This helped keep all the supporters of the new service in touch with progress on how the service was being developed prior to launch. This enabled us to advertise a series of launch events and demonstrations which were held at various locations around the UK near the time of the start of service.

When the IBSS service agreement was signed in 1994, a more sophisticated approach was taken with a formal press release being issued by the library at LSE (BLPES). When the service itself was launched in January 1995, a series of joint IBSS/BIDS launch events were held around the UK including live demonstrations and 'hands-on' sessions.

### Managing Expectations

It is very common for project timescales to become invalidated by a range of different factors, many outside the service-provider's control. It is important to keep key stakeholders informed as soon as practical of any likely changes to published timescales, even if new dates are difficult to confirm. Regular postings to mailing lists provided a very useful vehicle for keeping people up to date on progress with service launches or the introduction of new features. This was especially important when published dates were close to the start of the academic year.

### Training And Publicity Materials

A key feature of the early BIDS services was community involvement in the design and writing of a wide range of support material. Although these experiences may not be directly applicable to the present day environment, the general principle of involvement is still valid as an important factor in successful launch and support of new services.

With funding from a central training materials initiative, a suite of ISI service support material (flyers, posters, user guides, training materials) was developed with the aid of around 24 volunteers from 20 different institutions. The design of these materials formed the basis of similar materials developed later for additional services such as IBSS.

### Service Development

Both of these services (ISI and IBSS) went through a series of developments during their lifetime. Managing service development is an important issue. In general at any given time there will be pressure from a number of parties for changes to be made to a service. Each potential development will have costs as well as benefits. The benefits have to be assessed and prioritised in the context of their value to the service and its users as well as the cost in terms of time and effort. Developments can be typically either low or high value and low or high cost. Relatively low value improvements may still be worth making if their cost is also low. On the other hand, high value developments may still not be justified if their cost is judged to be excessive (or there may be a case for additional funding to carry out the development).

For the ISI service, an example of an early and important, though costly development, was citation searching (searching for all the papers in the database that have identified or cited a particular work in their list of references). Because this was a unique feature of the database (the indexing of all the citations for each paper), all concerned felt it was vital that the facility should be created. It is interesting to note that monitoring of user activity after citation searching was made available showed disappointingly low levels of use of the facility, despite extensive publicity and the creation of documentation and training support materials, etc. In practice the vast majority of searches are simple words or phrases from titles or abstracts, or author names.

### Service Monitoring

Services such as BIDS-ISI and BIDS-IBSS need to be monitored. Funding bodies are keen to establish whether their investment has been wisely spent, and service providers need to judge performance against an agreed set of criteria. The JISC's Monitoring and Advisory Unit (now the Monitoring Unit [5]) drafted Service Level Agreements for each database service. Quarterly reports demonstrate how the services have delivered against the benchmarks agreed. These include usage levels, help desk activity, registrations, documentation and support material, promotion and marketing activity and hardware availability.

This monitoring has been very useful in establishing the high levels of popularity of these services and demonstrating the quality of service delivery. The figures can also be used to extrapolate likely future usage growth and permit planned increases in resources before the service starts to deteriorate.

Lessons Learnt

In this short document it is only possible to draw a limited number of conclusions from more than a decade of experience of running these services.

### Consultation

The chances of success of any new service will be greatly enhanced by making constructive use of widespread consultation. This can cover a wide range of activities including such things as service functionality, interface design, and desirable facilities.

### Launching A New Service

Consideration should be given to marking the launch of a new service in some suitable manner. Depending on the type of service, its intended clientele, and the predicted take-up rate, it may be appropriate to hold a formal launch event at a strategic location; this often means London. Alternatively, the announcement could be made at a suitable conference or exhibition. It is unwise to rely on only one or two methods of announcing a new service. Try to think of as many different appropriate routes to both decision makers and potential end-users. The timing of a launch is also important. Be aware of the academic year cycle, and try to avoid the period immediately before the start of the academic year. Probably the optimum time is mid-late summer term, before staff go on holiday but after most of the student pressure is off.

### Managing Expectations

It is a good strategy to keep people informed as to the progress of a new service as launch day approaches. As soon as delays appear inevitable, let people know, even if a revised date hasn't been fixed.

### Training And Publicity Materials

This is one area where the world has changed significantly from the days of the first BIDS services. Most students and many (though not all) staff are much more computer literate and are frequent network users. The general expectation is that a network service should be intuitive to use and not require extensive training or help. Nevertheless it is important that potential subscribers (if it is a paid for service) and users are aware of the scope and limitations of a new service. So some form of descriptive publicity or promotional material is still relevant, and serious consideration should be given to at least some paper-based material as well as online information. Using professional designers for paper-based material is well worth considering.

### Service Development

Launching a new service is only the beginning, not the end. Mechanisms for feedback from users and purchasers should be established. The service should contain contact details for help and advice. Presentations and demonstrations provide forums for discussion and constructive criticism. Find out if there is an existing user group who will extend their remit to cover the service.

When changes are identified and implemented, ensure that the change is publicised well in advance. Unless the change is an important bug fix, try to make the changes infrequently, preferably to coincide with term-breaks.

### Service Monitoring

Discuss with the JISC Monitoring Unit a suitable set of parameters for measuring performance. Benchmarks will normally be established in a Service Level Agreement. Set up procedures for recording the information and then delivering it to the MU at quarterly intervals.

References

- BIDS, <http://www.bids.ac.uk/>

- International Bibliography of the Social Sciences, <http://www.ibss.ac.uk/>

- JIBS User Group, <http://www.jibs.ac.uk/>

- JISCMail Service, <http://jiscmail.ac.uk/>

- JISC Monitoring Unit, <http://www.mu.jisc.ac.uk/>

Contact Details

Terry Morrow
Tel: +44 1373 830686
Email: tm_morrow@yahoo.co.uk

Terry was Director of the well-known BIDS service from 2000 until September 2003. Previously he had been the Marketing and Training Manager for BIDS from the beginning of the service in 1990. He is now an independent consultant and a member of the UK Serials Group Executive Committee.

Providing Access To Full Text Journal Articles

About This Document

This case study describes the issues faced by BIDS when launching a. new service.

Citation Details

Providing Access To Full Text Journal Articles, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-28/>

Keywords:  service, deployment BIDS, JournalsOnline, case study

Background

In 1996, the BIDS [1] team launched a new service called JournalsOnline. The service was one of the first to provide a single point of entry to electronic versions of articles published in academic journals by more than one publisher. The service was a development of two initiatives, both of which emerged out of the 1993 Higher Education Libraries Review [2] more commonly referred to as the "Follett Report".

The first of these was eLib [3] whose aim was to fund a variety of experiments which would collectively make progress in the sphere of electronic access to library materials.

The second was an experiment known as the Pilot Site Licence Initiative [4] which was designed to try and find a way of stabilising the problem of rising journal subscription costs and to sponsor experiments in providing network access to the full text of these journals.

The BIDS JournalsOnline service brought together these two initiatives into one service. In 1998 management responsibility for BIDS passed to the newly created company known as Ingenta, and JournalsOnline was renamed IngentaJournals.

The Problem Being Addressed

By the mid 1990s it was common for students and researchers carrying out literature searches to have searched one or more of the growing number of networked bibliographic databases to identify an article of interest. Having discovered an article they wished to read, they had to note down the reference and either try to find a physical copy of the journal containing the article in their local library, or ask the library to order a copy under arrangements commonly known as 'inter-library loan'. In practice this often meant ordering (and paying for) a copy from the British Library's Document Supply Centre. The costs were either covered by the library's budget, or recovered from the enquirer's department.

Around that time, some of the larger publishers were beginning to establish their own Web sites which provided network access to electronic versions of their journals.

The challenge was to find a way of enabling end-users to find articles in these journals, given that they were unlikely to know which publisher would be likely to own journals covering their particular area of interest.

Approaches Taken

JournalsOnline was a synthesis of two separate activities involving the BIDS team: the eLib-funded Infobike project and the Pilot Site Licence Initiative.

### Infobike

BIDS was a successful applicant for an eLib grant to develop a system for online access to a range of electronic journals from a variety of different publishers. The project, with the rather unlikely title of Infobike [5], had a remit to develop and test in general service a system architecture that would allow end-users (as opposed to intermediaries such as librarians) to identify articles of interest by searching or browsing bibliographic databases or publishers catalogues, to check on the status of the enquirer in relation to institutional subscription rights, and to deliver the full text article, either free of charge or for an on-screen payment.

The original partners in the project included Academic Press, Blackwell Science, CALIM (the Consortium of Academic Libraries in Manchester), ICL and the Universities of Keele, Staffordshire and Kent.

### Pilot Site Licence Initiative (PSLI)

This initiative was the outcome of discussions which took place in 1994 between a small number of publishers and the Higher Education Funding Council for England (HEFCE). The result was a three year experiment (later extended) involving four publishers - Academic Press, Blackwell Science, Blackwell Publishing and the Institute of Physics Publishing. These publishers offered access to their entire journal collection for between 60% and 70% of the normal price. BIDS submitted a proposal to provide a single point of access to the material from the PSLI publishers and three of the four (IOPP declined) agreed to participate.

### JournalsOnline

By taking the technology that was developed under the Infobike project, and combining it with the material that was covered by the PSLI proposal, BIDS was able to create an entirely new service which was christened JournalsOnline. This was launched in November 1996.

The service consisted of a merged publishers' catalogue of bibliographic details of published articles, including titles, authors, affiliations and the full text of any available abstract. Access to the catalogue was set up so that it could be searched either as a registered user or as a guest user. Alternatively the 'contents pages' of journal issues could be browsed to identify articles of interest.

When the user requested the full text, the administration software checked their status. If s/he was registered as belonging to a site that had a subscription to the electronic form of the selected journal, the article was delivered immediately to the screen — typically as a PDF. If the user was from a site that did not subscribe to the selected title, they were given the option of paying for the article, either by account (if one has been set up) or by credit/debit card. Similarly, guest searchers were given the option of article delivery with payment by credit card.

### Bibliographic Databases

A further development was to take existing bibliographic database services, such as the original BIDS ISI service or IBSS service, and use these for the resource discovery phase. The search systems carried out a check to see which, if any, of the bibliographic search results matched articles in the full text catalogue. Where there was a match, the user was shown a hypertext link to follow to the full text. Special 'fuzzy matching' software was used to cater for minor discrepancies between the titles provided by indexing services such as ISI, and the titles supplied by the publishers.

Resource limitations meant that it was impractical to carry out a subscription status check for every search hit, so the 'full text' link only meant that the article existed in full text form in the collection. Accessibility could only be tested by the user following the link — the system would then carry out the subscription check and either offer to deliver the full text (usually PDF) or sell a copy of the article.

Lessons Learnt

There were numerous issues uncovered by these experiments. There isn't space in this short document to describe all of these in detail, though a number of articles have been published covering many of them. The following summarises some of the major ones.

### The Myth Of The One-Stop-Shop

One of the original goals of the JournalsOnline service was to provide a one-stop-shop, a single web entry point which was the network equivalent of a well-stocked library. From here it should be possible to find 90% of the material needed to support teaching and research.

The reality has turned out to be a bit different. There are tensions between the requirements of the players, including libraries, funding agencies, commercial publishers, and academic researchers. Each has a different ideal solution and optimum economic model. JournalsOnline explored one model, namely a service largely paid for by commercial publishers to provide a shop window for their material. They are also charged for hosting the full text where this is part of the contract.

In 1998 the JISC awarded the National Electronic Site Licence Initiative (NESLI) managing agent contract to a consortium of MIMAS and Swets Blackwell. Part of their remit was to provide another resource discovery service for searching and retrieving electronic articles. Many of the journals covered by NESLI continued to be available in parallel via JournalsOnline.

In the meantime libraries continue to complain about the high costs of journals (paper and electronic), while commercial publishers say that their costs have risen because of the growing amount of material submitted for publication and the additional costs of parallel publishing. At the same time researchers want peer-group recognition for their work in the recognised leading journals in their sphere (usually commercially published), but also want free and instant access to everyone else's publications. They would also prefer to be able to find them with only one search operation (the Google effect).

A number of major publishers have developed their own end-user services, and there has been a growing tendency for smaller publishers to be taken over by, or merge with, their larger peers. While this is going on, parts of the research community are testing out new models of publishing, including self-publishing, institutional publishing and pre-print publishing.

So the original goal of JournalsOnline of providing the user community with a genuine one-stop-shop was unsuccessful. It did however (and still does in the form of the IngentaJournals service) provide an extremely useful service for identifying and delivering a large body of full text material.

### Commercial Publishing Vs Community Initiatives

As noted earlier, commercial publishing is only one possible model for exposing the results of research. There are numerous experiments for alternative models being carried out, including self-publishing on the Web, publishing of their research output by individual institutions, and pre-print archives. Some references for more information about this work are listed at the end of this article [6], [7], [8].

### Plagiarism

An apparently growing problem for teachers in higher and further education is the ease with which network publishing has made it possible for students, especially undergraduates, to copy sections of material from already published articles and to portray the work as original. The JISC has set up a unit to provide advice and guidance on this difficult issue [9].

### Migrating A Project Into A Commercial Service

Not all JISC initiatives have the potential for developing into a full commercial service. JournalsOnline and, more recently, HERON [10], have provided examples of a successful transition from funded experiment to profitable commercial product.

One lesson to learn from this is that the possibility of eventual commercialisation should be thought about whenever a new JISC project is commenced. If it is thought likely that the resulting service could have a commercial application, then even greater care needs to be taken with issues such as choice of development platform and the integration of community-developed material which may have been made available in the spirit of mutual sharing.

Another issue to consider is who owns the intellectual property rights of any software, data or other products that may emerge from a project. Even if the JISC has provided funds for the project, the IPR typically belong to the major grant receiving organisation. But you should check carefully to see what the situation is with your project.

References

- BIDS, <http://www.bids.ac.uk/>

- Joint Funding Council's Libraries Review Group: Report, <http://www.ukoln.ac.uk/services/papers/follett/report/>

- eLib: The Electronic Libraries Programme, <http://www.ukoln.ac.uk/services/elib/>

- Report on Phase I of the Evaluation of the UK Pilot Site Licence Initiative, <http://www.hefce.ac.uk/pubs/hefce/1997/m3_97.htm>

- Infobike, <http://www.ukoln.ac.uk/services/elib/projects/infobike/>>

- ePrints UK, RDN, <http://www.rdn.ac.uk/projects/eprints-uk/>

- BioMed Central Agreement, JISC, <http://www.jisc.ac.uk/index.cfm?name=biomed_pr_190603>

- Focus on Access to Institutional Resources (FAIR) Programme, JISC, <http://www.jisc.ac.uk/index.cfm?name=programme_fair>

- JISC Plagiarism Advisory Service, <http://online.northumbria.ac.uk/faculties/art/information_studies/Imri/JISCPAS/
site/jiscpas.asp>

- Welcome to HERON, <http://www.heron.ingenta.com/>

Contact Details

Terry Morrow
Phone: +44 1373 830686
Email: tm_morrow@yahoo.co.uk

Terry was Director of the well-known BIDS service from 2000 until September 2003. Previously he had been the Marketing and Training Manager for BIDS from the beginning of the service in 1990. He is now an independent consultant and a member of the UK Serials Group Executive Committee.

Approaches To 'Spring Cleaning' At SOSIG

About This Document

This case study describes the systematic approaches taken by a service in order to ensure that its metadata is of sufficient quality to provide a quality end-user service.

Citation Details

Approaches To 'Spring Cleaning' At SOSIG, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-25/>

Keywords: QA, service, metadata, SOSIG, case study

Background

The JISC and ESRC-funded SOSIG service [1] is one of the longest running RDN subject gateways. SOSIG provides access to high quality, peer-reviewed records on Internet resources in the area of Social Science, Business and Law.

Many projects will be providing metadata which describes projects' deliverables, which may include resource discovery or educational metadata.

In order for projects to gain an understanding of the importance which JISC services place on the quality of metadata, this case study has been written which describes the approach to 'spring-cleaning' which SOSIG has carried out as one of its quality assurance procedures in order to ensure that its records continued to provide high quality information.

The Collection

The core of the SOSIG service, the Internet Catalogue, holds over 26,000 structured metadata records describing Internet resources relevant to social science teaching, learning and research. Established in 1994, SOSIG is one of the longest-running subject gateways in Europe. The subject section editors have been seeking out, evaluating and describing social science Internet resources, developing the collection so that it now covers 17 top-level subject headings with over 1,000 sub-sections. Given the dynamic nature of the Internet, and the Web in particular, collection development is a major task. Collection management (i.e. weeding out broken links, checking and updating records) at this scale can also be something of a challenge.

The SOSIG core team, based at ILRT in Bristol, devotes considerable resource to removing or revising records with broken links (human checks based on reports from an automated weekly link-checking programme). Subject section editors, based in universities and research organisations around the UK, also consider durability and reliability of resources as part of the extensive quality criteria for inclusion in the Catalogue. They regularly check records and update them: however, the human input required to do this on a systematic and comprehensive scale would be beyond current resources. SOSIG has therefore recently embarked on a major 'spring cleaning' exercise that it is hoped will address this issue and keep the records current. We describe below the method, and outcomes to date.

Why Bother?

There are several reasons why such collection management activity is important. User feedback indicates that currency of the resource descriptions is one of the most appreciated features of the SOSIG service. SOSIG and other RDN hubs are promoted on the basis of the quality of their records: offering out-of-date descriptions and other details is likely to frustrate users and, in the long term, be detrimental to their perceptions and therefore use of the service. Recent changes in data protection legislation also emphasise the obligation to check that authors/owners are aware of and happy with the inclusion of their resources in SOSIG. Checking with resource owners also appears to have incidental public relations benefits and is helping to develop the collection by identifying new resources from information publishers and providers.

The Approach

How did we go about our spring-clean? Each of the metadata records for the 26,000 resources catalogued in SOSIG contains a field for 'administrative email' - the contact email address of the person or organisation responsible for the site. We adapted an existing Perl script (developed in ILRT for another project), which allowed a tailored email to be sent to each of these addresses. The message includes the URL of the SOSIG record(s) associated with the admin email. Recipients are informed that their resources are included in SOSIG and are asked to check the SOSIG record for their resource (via an embedded link in the message) and supply corrections if necessary. They are also invited to propose new resources for addition to the Catalogue.

Phasing The Process

We first considered a mass, simultaneous mailout covering all 26,000 records. The script sends one message per minute to avoid swamping the servers. However we had no idea of the level of response likely to be generated and wanted to avoid swamping ourselves! We therefore decided to phase the process, running the script against batches of 2,000 records on a roughly monthly basis, in numerical order of unique record identifiers, these were grouped notifications so that an administrator would get one email referring to a number of different sites/pages they were responsible for. The process was run for the first time at the end of July 2002 and, on the basis of low-numbered identifiers, included records of resources first catalogued in SOSIG's early days. The SOSIG technical officer oversaw the technical monitoring of the process, whilst other staff handled the personal responses, either dealing with change requests or passing on suggestions for additional resources to Section Editors responsible for specific subject areas on SOSIG.

Some Results

### A range of responses

In total we received 950 personal responses (approximately 4%) from email recipients. A further 3,000 or so automated 'bounced' responses were received. Those of us who are regular and long-term users of the Web are well aware of the fairly constant evolution of Web resource content and features. The SOSIG spring clean exercise also highlights the extent of change in personnel associated with Web resources. As mentioned above, of the emails sent relating to the first 4,000 records, over a quarter 'bounced' back. Although a very small proportion of these were automated 'out of office' replies, most were returned because the address was no longer in use.

The majority of the personal responses requested a change in the URL or to the administrative email address recorded for their resource. Many had stopped using personal email addresses and had turned to generic site or service addresses. Others reported that they were no longer responsible for the resource. As the first batches included older records, it will be interesting to see whether the proportion of bounced and changed emails reduces over time, or whether people are really more volatile than the resources.

We have to assume that the remaining email recipients have no cause for complaint or change requests. In fact, we were very pleased at the overwhelmingly positive response the exercise has generated so far. Many simply confirmed that their records were correct and they were pleased to be included. Others noted minor corrections to descriptions, URLs and, as mentioned, admin email addresses. Many also took the time to recommend new resources for addition to the Catalogue. Only one or two concerns were raised about the inclusion of certain data in the recorded, although there were several queries which highlighted changes needed to the email message for the second and subsequent batches.

One of these arose as a result of the de-duplication process, which only operates within each batch of 2,000 records. Where the same admin email address is included in records excluded from that batch, the de-duplication process ignores it. Some recipients therefore asked why we had apparently included only some of their resources, when they are actually on SOSIG, just not in that particular set of records.

Only one major issue was raised, that of deep-linking. It seems that this is a problem for one organisation, and raises questions about the changing nature of the Web - or perhaps some companies' difficulty in engaging with its original principles. Time will tell whether this is an issue for other organisations: to date it has been raised only once.

### Handling the responses

Spring-cleaning in domestic settings always involves considerable effort, and the SOSIG spring clean is no exception. SOSIG staff spent about a week, full-time, dealing with the personal responses received after each batch of 2,000 records were processed. The first batch of messages all had the same subject line, so it was impossible to distinguish between responses appearing in the shared mailbox used for replies. In the second 2,000, the subject line includes the domain of the admin email address, which makes handling the responses much easier.

Bounced messages create the most work, because detective skills are then necessary to check resources 'by hand' and search for a replacement admin email address to which the message can then be forwarded. Minor corrections take little time, but the recommendation of new resources leads to initiation of our usual evaluation and cataloguing processes which can be lengthy, depending on the nature and scale of the resource.

We realised that timing of the process could have been better: initiating it in the middle of Summer holiday season is likely to have resulted in more out-of-office replies than might be expected at other times. Emails are now sent as routine to owners of all new additions to the catalogue: this complies with the legal requirements but is also an additional quality check and public relations exercise. Once informed of their inclusion in the gateway, resource owners may also remember to notify us of changes in future as has already been the case!

Although time-consuming, the spring clean is still a more efficient way of cleaning the data than each Section Editor having to trawl through every single record and its associated resource. Here we are relying on resource owners to notify us of incorrect data as well as new resources: they are the ones who know their resources best, and are best-placed to identify problems and changes.

Implications For Projects

If you are providing metadata which will be passed on to a JISC service for use in a service environment the JISC service may require that the metadata provided is still up-to-date and relevant. Alternatively the service may need to implement validation procedures similar to those described in this document.

In order to minimise the difficulties in deploying metadata created by project into a service environment, projects should ensure that they have appropriate mechanisms for checking their metadata. Ideally projects will provide documentation of their checking processes and audit trails which they can make available to the service which may host the project deliverables.

References

- SOSIG, <http://www.sosig.ac.uk/>

Contact Details

This document is based on an Ariadne article entitled "Planet SOSIG - A spring-clean for SOSIG: a systematic approach to collection management" originally written by Lesley Huxley, Emma Place, David Boyd and Phil Cross (ILRT). The article was edited for inclusion as a QA Focus case study by Brian Kelly (UKOLN) and Debra Hiom (ILRT).

Contact details for the corresponding authors is given below.

| Debra Hiom ILRT University of Bristol Bristol email: d.hiom@bristol.ac.uk | Brian Kelly UKOLN University of Bath BATH Email: b.kelly@ukoln.ac.uk |
| --- | --- |

INHALE And INFORM Case Study

About This Document

This case study describes the experiences of the INHALE and INFORM projects.

Citation Details

INHALE And INFORM Case Study, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-31/>

Keywords: QA, service, INHALE, INFORMS, case study

Background

This case study describes the experiences of the INHALE project (which ran from September 2000- March 2003) and the subsequent INFORMS project (which ran from October 2002-August 2003).

Introduction

The INHALE Project (one of the JISC 5/99 Programme projects) had a number of aims:

- To utilise the ubiquity of the Internet to create a set of learning materials which embed a variety of electronic services within a series of Web-based units. These services consist of those available nationally via the DNER and those subscribed to locally.

- To integrate the open world of JISC’s Information Environment (IE) with the relatively closed world of the virtual learning environment (VLE).

- To demonstrate how the INHALE materials can equip students with transferable information skills to allow them to select, locate, use and evaluate information for their studies.

The outcomes from the project were:

- A set of standalone Web based information skills units, which are accessible to HE and FE institutions in the UK, each of these units being designed to assist users to acquire the necessary skills to find and use quality information sources.

- A preaxial demonstration of how the materials can be successfully embedded within a VLE such as Blackboard or WebCT.

- An iterative product methodology showing how live Web sites can be exploited to maximize interactivity.

- A database of (learning) objects created from the initial standalone materials which would be accessible, searchable and extensible to other HE/FE institutions allowing individuals to recreate a tailored set of materials.

- Reports and journal articles describing the processes and experiences of the work of the project.

- Quantitative and qualitative evaluations of the utilization of the resources by students at the University of Huddersfield and at the project’s partner institutions.

At the outset of the project the vision of what was required was set out clearly in the project plan and this was closely adhered to throughout.

During the first year the project team successfully created a standalone set of information skills units for students on Nursing and Health courses. The JISC’s technical guidelines on interoperability and accessibility guided the Web developer in the creation of the online resources. The new information skills materials using the JISC’s IE resources as well as freely available Web resources were tested within pilot modules in the School of Health Sciences at Huddersfield.Evaluation reports from these were written. These evaluations fed into the continuous “product” development.

During the second year (September 2001- September 2002) additional information skills units were created and some of the initial units were customised. Some of the new resources were based around subscription information databases and were cascaded out for use within the partner institutions, Leeds Metropolitan University and the University of Central Lancashire.

Meanwhile at Huddersfield the resources were being embedded at different levels within Blackboard in new pilot modules.

Running parallel to the delivery of the resources within modules was the continuing development of the INHALE “database”. The “database” was seen as the key to enable customisation of the initial set of INHALE materials and the generation of new units by all the partner institutions. This required the disaggregation of all the original materials into objects. Fortunately, from the outset, the vision was that the end result would be a database of learning “objects” and all the materials were created with this concept to the fore. Thus the disassembly was not as onerous a task as it may seem.

Dissemination of the project’s learning and outcomes began early in the project and had two key strands. The first was to involve stakeholders in the delivery of information skills within the institutions. Workshops and meetings were held internally and attended by academic teaching staff, librarians, learning technologists, computing service staff and learning and teaching advisors. The second strand was to disseminate to the wider UK HE and FE community and various events were held beginning with an event that was to be repeated “E-Resources for E-Courses”.

By July 2002 interest in the use of the INHALE resources had grown. In September 2002, the submission of a proposal for a project within the DiVLE Programme to continue the work of the INHALE project was successful. The new project was named INFORMS and from October 2002 to March 2003, the INHALE project and INFORMS projects ran concurrently. During this time the University of Loughborough and the University of Oxford, (the new INFORMS project partners), were able to test the transferability and viability of all the INHALE project materials and models as well as inputting new ideas for developing the resources.

By the end of the INHALE project in March 2002 there were over 200 units within the new database and a number of new institutions were also testing and using the database.

At this point an exit strategy was written for the INHALE project. The project team felt that there was a possible “market” for the INHALE/INFORMS information skills database within the HE/FE community. However the JISC Programme Managers considered that the database of units required more “market testing” within the HE/FE community. To some extent the INFORMS project has allowed the team to begin the process of market testing.

The INFORMS project officially completed in August 2003 and there are now over 400 units in the INFORMS database and 17 institutions have portfolios of units across the range of subjects studies across the HE/FE community. Usage of the resources can be tracked via a Web log analysis tool developed in house that is linked to the database.

Librarians (and some academic teaching staff) institutions are creating their own online, interactive innovative information skills teaching and learning resources without any knowledge of Web authoring. The database allows instant editing and updating, it automatically produces accessible and printable versions of the units. The 400 plus units in the database are shared across all the participating institutions. Units copied across institutions are tracked via an audit trail. A User Guide, Editorial Policy and Conditions of Use Agreement are all essential documents that have been produced to support users of the database.

Problems Encountered

### Project Creep

There was some initial hold-up in getting the project started and by the time the Project Co-ordinator joined the team in January 2001, the project was approximately 2-3 months behind in writing the initial units, rolling out the baseline evaluation and writing the evaluation instruments. Delivery to the students in the first pilot module was set for mid-February 2001 and this deadline was met.

Action Taken: The Project Co-ordinator was employed full time instead of part-time. This was funded from both the unspent salary from the project for 3 months prior to January 2001 and topped up from the salary of the Project Co-ordinator’s substantive post.

### Loss of a Project Partner

Manchester Metropolitan University pulled out of the project in June 2001 when they were successful with obtaining funding from the JISC for the BIG BLUE Project.

Action Taken: None, but subsequent events mitigated against the loss of the partner.

### Loss of Project Staff

The Project Director left to take up another post at the University of Central Lancashire in September 2001. The loss of the Director’s role as the stakeholder for the project within the Library Management Team and amongst the Academic Librarians had a detrimental effect on the uptake of the resources across the institution that is still being addressed.

The loss of someone else with information skills expertise to bounce off ideas and to provide another point of view on the project’s development, as well as mutual support, has been a problem for the subsequent Project Director.

However the move by the Project Director to the University of Central Lancashire was beneficial as UCLan was invited to take the place of Manchester Metropolitan Library on the project and the input from that institution was invaluable.

Action Taken: The Project Co-ordinator took over the role of Director.

In November 2001, two months after the demise of the Project Director the project’s Web developer was recruited to an internal position in the library. This could have proved disastrous but in fact a new Web developer was recruited from the interviewees for the internal post and began work on the project only 10 days after the original developer had moved.

Action Taken: Recruited new Web developer from suitable candidates already interviewed for another post.

### Territorialism

The new Project Director encountered internal political problems that have constantly hampered the uptake of the resources.

Action Taken: Sought the support of line manager.

### Local Area Network Problems

In September 2001 the University of Huddersfield experienced a severe problem with the load on its network. The project was unable to continue development on integrating video and audio into the resources.

Action Taken: Abandoned using video and audio.

### Changes in University Infrastructure

The problem with the LAN traffic had a knock-on effect. The central service managing the Blackboard resources plus the learning and teaching support for this was re-organised. Key stakeholders in this support area within the University left so the necessary key personnel to champion the uptake of the INHALE resources in Blackboard were lost. Eventually some new posts have been created.

Action Taken: Contact made with new staff and process of rolling-out started again.

### Running Two Projects Concurrently

The Project Director misjudged the demands that running the two projects (INHALE & INFORMS) during the period October 2002 to March 2003 would make.

Action Taken: None. With hindsight it might have been more feasible to have a different financial balance between the 3 partners to have allowed additional staff to be recruited at Huddersfield.

Future Developments

The JISC only require projects to make their Web sites available to the rest of HE/FE for 3 years after the end of the project. Thus if a resource has a potential for further uptake and development then the project will need to produce a strategy to enable this.

The University of Huddersfield is not in a position to fund user support for the database. The institution is still in the early days of recovery after its re-organisation of the technical and teaching and learning support infrastructure for Blackboard.

The INFORMS (INHALE) project team have been pursuing a number of possible strategies:

### Commercialisation

The INFORMS Project team think that there is a commercial potential for the INFORMS software beyond the HE/FE sector and have been successful in a bid for funding to investigate and pursue this further over the next 12 months via a University of Huddersfield Commercial Fellowship.

It is planned that any profit will eventually be used to provide support for the INFORMS database. (Staffed support for HE/FE users of the INFORMS database, support of the Web server hosting the database, support to implement new developments).

### Collaboration with other JISC Projects

The location of the INFORMS resources within an Information Skills Portal alongside the VTS, Big Blue & the Resource Guides etc. would be an ideal scenario and one that has been suggested already by the Big Blue project.

### Collaboration with other Key Players

Both the Open University and Sheffield Hallam have products that may benefit from the technical developments of the INHALE/INFORMS projects.

### Hosting by JISC Services

If demand for portfolios in the database grows then the capacity of the Web server at Huddersfield will be over-reached. So one possible strategy could be to move the database to either EDINA or MIMAS.

Mirroring the database at Edina has been explored and this may be possible in 12 months if the return from the commercialisation of the software is sufficient.

### Providing Individual Institutions with the Software

It may be possible to give away the software to iHE/FE institutions to run on their own servers and develop should they wish to do so. The main disadvantage of this is the loss of the shared resources.

### Additional Support from the JISC

A case has been put to the JISC, the reply has been that additional evidence of a need must be gathered through “market testing”.

Conclusions

For the time being the new INFORMS (Commercial) Project is the route being taken by the ex Project Director of INHALE/INFORMS to create supportive funding in the long term for the INFORMS database of information skills teaching and learning resources. The new INFORMS (Commercial) project began officially on 1st October 2003 and will run for 12 months. One of its first successes has been to secure a place at a reception in the House of Commons being held by the Set for Britain group who are promoting start-up, spin-out, spin-off commercialisation of UK University research. At the reception we will be delivering a poster presentation for the MPs, Peers and various other attendees of the proposed commercialisation of the INHALE/INFORMS software.

Sustainability: The TimeWeb Experience

About This Document

This case study describes the experiences of the TimeWeb project.

Citation Details

Sustainability: The TimeWeb Experience, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-32/>

Keywords: QA, service, sustainability, TimeWeb, case study

Background

The TimeWeb (Time Series Data on the Web) project was a joint project between Biz/ed [1] at the Institute for Learning and Research Technology [2] at the University of Bristol and the JISC/ESRC supported MIMAS service [3] at Manchester Computing at the University of Manchester. The central aim of the project was to develop the key national and international macro-economic time series data banks, such as the OECD Main Economic Indicators, held at MIMAS into a major learning and teaching resource.

The key deliverables of the TimeWeb project were:

- The development of extensive learning and teaching materials [4] covering most essential data handling skills. Included in the materials are explanations, illustrations, worksheets and a reference section with full glossary. The materials are split into three main parts to reflect the different skills involved in handling time series data.

- The TimeWeb Explorer – an advanced web-based application that allowed users to explore the OECD Main Economic Indicators, a database containing thousands of comparative statistics for the major economies of the world. The TimeWeb Explorer enabled users to browse series descriptions, subset data by country, subject or keyword, plot selected series and download data.

The TimeWeb learning and teaching materials and the TimeWeb Explorer were successfully launched into service on 14th February 2002 [5]. Through the use of shared style sheets and a common design, movement between the learning and teaching materials developed by Biz/ed and the TimeWeb Explorer web site developed at MIMAS appeared seamless to the user. Thus Timeweb provided an integrated package of both data and learning and teaching materials.

Problem Being Addressed

This case study describes the approaches adopted by Biz/ed and MIMAS to deliver the TimeWeb project deliverables to users and also to embed those deliverables into a service environment to facilitate long term maintenance and support.

The Approach Taken

In order for the JISC to be successful in its stated aim of enhancing JISC services for learning and teaching, it was imperative that the deliverables from the TimeWeb project were released to users and embedded in a service environment. Both MIMAS and Biz/ed fully understood the importance of releasing the deliverables and promoting their long term use in order to maximise JISC’s investment.

In the original project plan, it was intended that the release of prototype interfaces and learning and teaching materials for user testing and evaluation would take place at various stages during the development phase. The objective was that final release of the TimeWeb Explorer and the associated learning and teaching materials would coincide with the end of the project. Once the project ended it was anticipated that the ongoing support and maintenance of the TimeWeb Explorer and learning and teaching materials would be absorbed by the existing MIMAS and Biz/ed service infrastructures.

At the time, these aims were felt to be realistic as both MIMAS and ILRT had considerable experience in transferring project deliverables into services. Whilst MIMAS and Biz/ed successfully achieved the objective of releasing the deliverables into service at the end of the project, the long term support and maintenance has proved more problematic than originally anticipated.

Problems Experienced

The TimeWeb team encountered a range of problems which had to be overcome in order to achieve the twin objectives of releasing the project deliverables to users and also to embed these deliverables in a service environment to facilitate long term maintenance and support. The following is a summary of the problems encountered and how the Biz/ed and MIMAS teams overcame them:

### 1.	TimeWeb Explorer:

#### Early Intentions

MIMAS encountered a range of technical problems that needed to be overcome before the TimeWeb Explorer could be officially released to users. To avoid the normal problems associated with the long term support and maintenance of software developed 'in house' MIMAS decided to use a proprietary solution for the development of the web based interfaces to the time series databanks. The selected solution was SAS AppDev Studio [6] which had been developed by the SAS Institute [7]. The intention was to use the visual programming environment provided by SAS to build a lightweight Java based interface to the time series databanks.

#### Development Problems

Whilst Java facilitated the development a sophisticated and interactive interface it also resulted in a series of major development problems which had to be resolved. For example, the Java sandbox security model typically does not allow data files to be written to the server or client, an essential step for data downloads. Such development problems were compounded as the TimeWeb Explorer was one of the most advanced projects ever written with SAS AppDev studio, and SAS themselves were limited in the technical help they could provide. The additional staff effort required to resolve the unanticipated technical problems significantly held up development work and prevented MIMAS from releasing the interface for user testing until towards the end of the project. It also resulted in MIMAS shelving plans for the more advanced user interface.

#### Deployment Delays

When the TimeWeb Explorer was released for initial user testing a number of unanticipated deployment problems were encountered which caused significant delays. Firstly, the use of the applet required users to install a particular version of the Sun Java Plug-in (Sun’s newer releases of the plug-in are unfortunately not backward compatible with earlier versions). AppDev Studio tends to lag behind the latest version of the plug-in produced by Sun and, moreover, different versions of the plug-in could not co-exist on the same PC. This created problems for users unable to install software on their PC due to network restrictions, or for cluster users where the latest version of the plug-in had already been installed. Much work went into finding the best compromise, resulting in a parallel version of Timeweb that ran on later versions of the plug-in also being created. A second deployment problem resulted from the many variations amongst user systems (such as operating system, browser version, download permissions, cache settings or network connection), all of which had some influence on the operation of the TimeWeb Explorer. All these deployment problems had to be fully investigated and documented to allow a wide range of users as possible to use the Timeweb Explorer reliably. Resolution of these technical problems required significant additional development effort towards the end of the project which further delayed the release of the TimeWeb Explorer into service.

Before the TimeWeb Explorer was released to users as a new service, it was necessary to embed it within the existing MIMAS Macro-Economic Time Series Databank Service. As the OECD MEI was updated monthly it was necessary to establish data loading procedures which existing support staff could use. As part of the service integration, it was also necessary to implement and test the access management system required to restrict access to authorised users as required under the terms and conditions of the OECD data redistribution agreement.

#### Training and Support

It was also necessary to develop a range of support and promotional materials o coincide with the release of the TimeWeb Explorer. MIMAS launched the Explorer alongside an accompanying website containing help pages, detailed information on running requirements and links to the metadata for the OECD MEI databank. In addition to email announcements sent out to various lists, a TimeWeb Explorer factcard [8] and an A3 TimeWeb publicity poster were produced and widely distributed. The creation of these publicity materials required assistance from other support staff within MIMAS. In addition, it was also necessary to provide training to MIMAS Helpdesk staff to enable them to deal with initial queries relating to the use of the TimeWeb Explorer.

#### On-Going Maintenance

Having transitioned the TimeWeb Explorer into a supported MIMAS service it soon became apparent that additional effort was required for both on-going maintenance and development of the interface. For example, additional software engineering effort would be required to respond to user feedback/bug reporting and – more importantly – to extend the TimeWeb Explorer interface to provide access to other time series databanks. The loss of dedicated software engineering effort at the end of the project - due to the absence of continuation funding - made the on-going maintenance and development of the interface very problematic.

#### A New Solution

When the TimeWeb project started in 2000, there were no proprietary systems available that could have been used to provide the required flexible Web-based access to aggregate time series. By the time the project had ended, the Beyond 20/20 Web Data Server (WDS) [9] had emerged as a standard tool for the publication and dissemination of international time series databanks over the web and was starting to be used by many of the world’s largest international and national governmental organisations, such as OECD and the Office for National Statistics (ONS). Not only did the Beyond 20/20 WDS offer the required functionality, it could also be used to import data in a range of different formats. More significantly, the WDS runs in a standard Web browser (IE 4.01/Netscape 4.5 and above) with Javascript enabled thus avoiding the problems associated with Java plug-ins which had been encountered with the TimeWeb Explorer.

In 2002/2003, the MIMAS Macro-economic Time Series Data Service underwent a major transformation as part of the establishment of the new ESRC/JISC funded Economic and Social Data Service (ESDS) [10]. In January 2003, the new ESDS International Data Service [11] based at MIMAS was launched. In order to provide flexible Web-based access to a much larger portfolio of international time series databanks statistics produced by organisations, such as the International Monetary Fund, and to minimise in-house interface development overheads, a strategic decision was taken to standardise on the Beyond 20/02 WDS interface. As a result, an internal project team was set up to plan and oversee the transition from the TimeWeb Explorer to Beyond 20/20 WDS. The project team benefited considerably from the lessons learnt when introducing the TimeWeb Explorer interface into service and the transition to Beyond 20/20 was completed in April 2003.

### 2.	TimeWeb Learning and Teaching Materials

#### Where to Begin?

One of the most significant problems faced in the creation of the learning materials was the sheer breadth of potential data handling skills that exist. There is a wide variety of contexts and qualifications that involve data skills. The Biz/ed team was aware that whilst the Higher Education market was the chief target, the materials would have maximum effectiveness if they addressed other audiences. It follows that supporting the needs of different users is difficult when the user base can be drawn from such a variety of backgrounds.

#### Supporting the Materials

The main problem faced by the Biz/ed team was in relation to the need for sample data to support the learning and teaching materials under development. This need having been identified, it was necessary to source the datasets and agree terms for their release by the data provider. In this case it was felt appropriate that UK data would be sampled. UK National Statistics were approached in order to gain their approval for a small number of datasets to be held within the TimeWeb suite of learning and teaching materials.

#### Approval to Use Sample Data

During the period of negotiations with National Statistics there was a change in policy at Governmental level which had the effect of removing all barriers to the use of official data, on the proviso that commercial benefit was not to be obtained. As Biz/ed is a free educational service, this did not pose a problem. However, getting hold of the data codes for the sample datasets added extra delays in being able to finally release the TimeWeb learning and teaching materials.

#### Maintenance Issues

In preparation for TimeWeb moving into service, it was recognised that the maintenance of up-to-date data was crucial. This involved technical work in creating scripts to run out the data from National Statistics. This occurs on an annual basis. However problems continue to emerge as the codes applied to the data by National Statistics appear to be changed on every update. Thus, on-going maintenance continues to be an issue.

As a non-JISC service at the time of the project, the materials were placed within Biz/ed as a stand-alone resource. Given that Biz/ed became a JISC service in late 2002, there are now issues around the integration of the TimeWeb resource into the service and how they are maintained

Things We Would Do Differently

### Learning Objects

One of the key things to come out of the project was how difficult it was to respond to emerging standards and changing requirements both during the development phase and once deliverables have been transferred into a service environment. For example, since the completion of the TimeWeb project, learning objects have emerged as a major theme in e-learning. Migrating the TimeWeb materials to a learning object model and ensuring compliance with new metadata standards (e.g. IEEE LOM) so that that they are reusable and form part of a true resource discovery environment would be a major undertaking which would require additional funding. However, it is very difficult to respond to new funding opportunities, such as X4L [12], when teams and associated expertise have dispersed.

### Exit Strategies

We believe that TimeWeb would have benefited from closer examination of possible project exit strategies at various points during the project. When the project finished in February 2002 there was very little guidance from JISC about future directions. An optimal solution would have been for the project partners – in their roles as service providers - to seek continuation funding for the materials to be updated and the data interface to be maintained. For instance, the sample datasets used within the learning materials could have been adapted to reflect changing interests and events. Whilst we demonstrated successfully that project deliverables could be delivered into service through existing service providers it was clear that additional resources were going to be required for long term support and maintenance. As a project, we should have been more proactive at an earlier stage in terms of making a case to JISC for additional funding.

### Into Service

The detailed planning of the transfer of project deliverables into service was left until towards the end of the project. It would have been better to start the planning at a much earlier stage. It would have also have been advisable to have defined the transfer of deliverables to service as a separate work package in the original project plan. This work package would have needed to be kept under review during the course of the project to reflect changes and developments. However, it was clear from our experience that we had underestimated the amount of software engineering effort required to transfer ‘project quality’ software to ‘service quality’. We also underestimated the amount of additional work that would have to be provided by other support staff to assist with the transfer to service.

### Technical Issues

Whilst Java held out the promise of developing a sophisticated and interactive interface to time series that would meet the needs of researchers and students alike, we had not fully anticipated the technical problems that would arise. Had we been aware of the pitfalls of the Java route, we would have probably adopted a simpler and more robust database driven approach to delivering time series data across the web. Rather than trying to fully exploit leading edge technology we should have focused on a less challenging software solution that would have been easier to transfer into service and subsequently maintain.

### Outcomes

Whilst the TimeWeb Explorer had a limited service life and was eventually replaced by a commercial system, this does not mean that it was a failure. During the year in service it resulted in a significant increase in the use of the OCED MEI – much of it for teaching and learning. Developing the TimeWeb Explorer gave MIMAS invaluable insights into what was required to deliver international macro-economic time series via an interface that was suitable for both researchers and students. Therefore, TimeWeb has played an important role in the establishment of ESDS International as a major new UK academic data service.

References

1.	Biz/ed, <http://www.bized.ac.uk/>

2.	ILRT, <http://www.ilrt.bris.ac.uk>

3.	MIMAS, <http://www.mimas.ac.uk/>

4.	TimeWeb Learning and Teaching Materials, 
<http://www.bized.ac.uk/timeweb/>

5.	TimeWeb launch announcement, 
<http://www.mimas.ac.uk/news/timeweb-feb02.html>

6.	AppDev Studio, <http://www.sas.com/technologies/bi/appdev/appdev/>

7.	SAS, <http://www.sas.com/>

8.	TimeWeb Factcard, <http://www.mimas.ac.uk/docs/paper/twebleaflet.pdf>

9.	Beyond20/20 Web Data Server, <http://www.beyond2020.com/products/webdataserver.html>

10.	ESDS, <http://www.esds.ac.uk/>

11.	ESDS International Data Service, <http://www.esds.ac.uk/international/>

12.	Exchange for Learning Programme, JISC, <http://www.jisc.ac.uk/index.cfm?name=programme_x4l>

Contact Details

| Keith Cole | Andy Hargrave |
| --- | --- |
| Deputy Director/Services Manager | Biz/ed Research Officer |
| MIMAS | ILRT |
| University of Manchester | University of Bristol |
| Tel: 0161 275 6066 | Tel: 0117 9287124 |
| Email: Keith.Cole@man.ac.uk | Email: Andy.Hargrave@bristol.ac.uk |

Merging Data Sources

About This Document

This case study discusses the processes which have been used at BIDS to produce databases suitable for a service environment. The organisation gained extensive experience in this area, both with bibliographic data and with statistical and taxonomic data.

Citation Details

Merging Data Sources, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-33/>

Keywords: QA, service, data sources, BIDS, case study

Background

It frequently happens that a database needs to be constructed by taking data from other sources, converting and merging it to form a single database. There are numerous pitfalls in this process caused by errors and inconsistencies in the data. This document discusses where these can occur and suggests ways to handle them. It emphasises the importance of tackling some of the issues before they arise and discusses possible options. The overall approach is a pragmatic one - little is to be gained by trying to insist on perfection and while there is sometimes room for negotiation it is futile to expect too much The fact that the database isn't perfect does not mean that it isn't useful, sometimes extremely useful.

If the initial merger is successful then there will often be a requirement to add further unanticipated data. It discusses what can be done to mitigate the problems that can arise when this occurs.

Preliminaries

This paper attempts to provide some guidance on the problems likely to be encountered when trying to merge two or more databases. In order to avoid hedging every statement and opinion with caveats, I have frequently given the text a didactic tone which should not be taken too literally. There are no hard and fast rules, except perhaps to expect the worst and hopefully be pleasantly surprised when the worst doesn't happen.

If you are proposing to merge databases, this will almost inevitably involve moving one or more of them from a different system and this process brings its own set of tribulations which are discussed in the next section.

Just because it is difficult doesn't mean it isn't worth trying, simply that it is important to be realistic about the limitations of the process. The cumulative errors and inconsistencies between the databases will inevitably mean that the whole is less than the sum of its parts and differences in the world views of the compilers of the various databases will mean that there has to be some loss of resolution. The more databases you are trying to merge, the worse these effects become and the more difficult it is to anticipate the problems, so perhaps the first question you should be asking is whether you want to merge them at all or whether it is better to leave them as separate and identifiable databases, merging the data on the fly when the application requires it. Given that the application can usually be changed rather more easily than the database, this is an option which is always worth a look. It has its drawbacks however. Merging on the fly generally means that the application has to be able to deal with all the errors and inconsistencies as they appear. Moreover, it has to deal with them without necessarily having any prior knowledge of what they might be, so there is an ever present risk that the application can be thrown by some unforeseen eventuality or that the resulting virtual database may present serious errors or misconceptions to the end user as a result of the application mishandling them. At least if you have tried to put them together, you will have had the opportunity to study the data content and hopefully have a clearer view of what you are dealing with.

Moving a Database

### Specification and Documentation

Even if these exist they will almost certainly contain errors and omissions which will cause problems. Of course, there is no suggestion that the supplier of the data has deliberately set out to confuse or mislead, quite the reverse, but with the best will in the world, the useful information never makes it from the head onto the page, so while it is useful as a guide, any specification or other documentation should always be treated as potentially incomplete.

### Data Samples

Because the documentation should never be relied upon, the start of any serious study is the data itself. Always start by getting large samples of the data and then spend a couple of days (or more) studying them. Time spent doing this is very rarely wasted and you are likely to discover all sorts of interesting things. Each field should be checked through to make sure that it bears at least some relation to what you are expecting. The things to look out for are:

### Variations in the formats of personal names

Fields which purport to contain one sort of information, but which have had extra information added in

Fields which have constrained values (e.g. dates) or which should be self checking (e.g. ISSNs & ISBNs) but which have not had their check digits recalculated.

These issues are discussed in more detail below.

If a database covers a substantial time period and has been compiled incrementally, then it is possible that the quality control has improved over time, so it is worth trying to obtain samples from different parts of the time period covered and in any case, just looking at recent data is to be avoided. The meaning of some of the fields have drifted over time, or the very early data may have a lot of errors. In extreme cases, the very early data may be so poor that you could consider discarding it, though there will often be political considerations which preclude this.

Some errors are almost impossible to spot by looking, so it is worth considering writing some scripts or short programs to check fields which you think may have errors. Check digits obviously fall into this category, as do dates. Fields which purport to contain a small range of possible values (e.g. language codes, currency codes) can easily be checked in this way and will often be found to have other, undocumented, values.

In other cases, you might be able to use a script, or a utility like the Unix grep command, to strip out the instances of a particular field from the sample records so that they can be viewed separately on the screen and making unexpected variants easier to identify.

### The Problems of Major Variations in Approach

Databases are almost invariably created for some specific purpose (i.e. the data generally hasn't just been collected for the sake of collecting it) and this means that the data is skewed towards this purpose. It will also be skewed towards the creator's view of the world. Data is not a value-free commodity, but a description, often a highly personalised one of some aspect of the world. This description may be at odds with your requirements and the first important task in any data migration is to try to identify the assumptions which have been unconsciously built into the database and to assess the impact which these might have. (There are exceptions. Taxonomic databases, e.g. those covering the classification of plants or animals, have been created with no specific use in view, simply in order to record a section of the taxonomy in a modern, convenient form, but this is unusual.)

A database and its associated applications which have been in existence for some time will have evolved so that the applications make allowances for the vagaries of the data and it is important to bear this in mind.

What might look like egregious errors or inconsistencies to you might be unimportant for the original purpose. An example of this was an economic database containing sets of time-series data and supplied by a major UK institution. Close inspection showed that many of the time series were repeated and that some that were present were incomplete. In fact the data was supplied mostly to other financial institutions who took out the series they needed and discarded the rest. Since these institutions usually wanted the same subset (which was actually correct), errors in the rest were not noticed (and would probably have been considered unimportant). Trying to provide an academic database service was a different matter, since there was no way of knowing which series were going to be important for a particular line of research, so the whole database had to treated equally. This led to some interesting discussions with the supplier which were eventually resolved.

You can start by thinking about the way in which the data is currently being used. It is possible that its current use is to facilitate rapid short term decisions (commercial databases often have this purpose). In this case, timeliness is of the essence and there will often be an acceptance that a loss of accuracy is a price worth paying. Indeed, it may be compulsory since the data may be useless unless it is available in time. For research purposes however, timeliness is generally less important than accuracy, so what is required is a database of record, one which is a source of authoritative and reproducible results.

Another possibility is that the data is not of the correct scale. The author spent many months painfully acquiring a large quantity of meteorological data covering South West England and South Wales in the belief that this would be a broadly useful research resource for the academic community in the South West, only to discover that many people either wanted data about micro-climates (for which it was insufficiently detailed) or about the UK, the North Atlantic, Western Europe, etc (for which it was hopelessly localised) or about some specific location (which wasn't covered). An assumption that the research would follow the availability of resources was shown to be quite unfounded (at least in this case) and usage of the database was very low in spite of efforts to promote it.

Failing to recognise the implications of such strategic mismatches may result in a database which is not fit for the purpose and which, as a result, is little used.

### Dealing with errors

Correction by the originators

The people who supplied the data (assuming they are still around) will usually want to be notified of errors that you find, so it is a good idea to negotiate some mechanism for notifying them and for receiving corrections before you start finding them. Keep it simple. People who maintain databases usually don't believe that there are very many errors in them and will happily agree to supply corrections. The arrangements will invariably need to be modified in the light of experience. Using the data for other purposes generally reveals a large number of problems and the suppliers will have underestimated the amount of work involved, so it is also safe to assume that any arrangement, however well-intended, may collapse when put to the test. For this reason it is important to have an alternative strategy for dealing with errors which does not depend on the supplier.

Impossible values

People who construct databases often incorporate very little error checking into the data definition itself even when this could be done automatically by the software. The result is fields in the data which are simply character strings and which can therefore contain pretty much anything.

The classic example is dates. If dates have hitherto been stored simply as character strings, then it is almost certain that impossible values (e.g. 29/2/1957) will have crept in. If you are planning to move the data to a DBMS field which is defined as a date it will certainly refuse to have anything to do with values like this. To make matters worse, the original supplier will probably have no way of recovering the correct value, so the situation is literally irretrievable. Similar problems arise with fields which are supposedly numeric, but which contain invalid characters.

Fixing it.  It is generally not a good idea to take an overly rigorous approach to fixing errors and in any case people who use databases are surprisingly tolerant of them. Except in very unusual circumstances, you won't be able to work out the correction for yourself, so the options are basically:

- Discard the data. This is always tempting, but is usually a bad idea because it will often have knock-on effects and because the error may be only in a single field in a record.

- Leave it as it is, but mark it in some way (perhaps by having a field in your database which indicates that the record is erroneous). This is OK, but gets very complicated if you want to indicate anything more precise than that the record contains one or more errors somewhere.

- Change it to some valid value which can be interpreted as meaning that there is an error. Risky, but useful if you have a value which simply cannot be stored in the database as it stands (e.g. dates which are invalid or non-numeric characters in a field defined as numeric). For this reason it is often not a good idea to impose constraints on the data which haven't been imposed before, as this may just cause insoluble problems.

- Ignore it. This sounds like the worst of all worlds, but you need to be practical about these things and provided the value is obviously invalid, it may have surprisingly little impact. Most statistical packages, for example, incorporate techniques for dealing with missing values, so the item can simply be discarded during the analysis. This is not to say that errors are unimportant, or that you shouldn't make efforts to find and correct them, but these efforts can soon produce sharply diminishing returns. Errors which are obvious and detectable are actually much less problematic than those which are not algorithmically detectable, such as digit transpositions in numbers.

### Semantic Distinctions

A database will sometime contain fields whose meaning has changed over time, or which has been used for more than one purpose and this is one situation where the data can be fixed without incurring penalties. This can occur in financial data which the meaning of certain terms in company accounts can be redefined. The result is that the data is not comparable from year to year, and since this is usually what academics who are using the data want to do, it can cause serious problems if it isn't highlighted in some way. The simplest solutions are either to split it into several fields (one for each meaning) all but one having a null value at any given occurrence, or to invent an extra field which indicates the changing meaning. For data which is to be processed solely by your applications either will do, but for data which is to be exposed to end users, the former is preferable as it makes the change of meaning explicit and difficult to ignore.

Merging

The most obvious thing to remember about merging databases is that there needs to be some basis for merging, i.e. that the databases need to have some common values which provide a link between them. Often this will be some universal unique identifier which has been assigned, e.g. an ISSN for journals or a Stock Exchange Daily Official List (SEDOL) number for quoted companies and their shares. Unfortunately universal unique identifiers are as susceptible to Murphy's Law as everything else. They may not be particularly universal, they may not even be unique and what they identify can be disconcertingly variable. As with all data it is important to make allowances for the unexpected and not to hard wire rigid constraints which will subsequently prove to be unsustainable.

### Compatibility

Most of the problems encountered in merging databases arise as a result of trying to make fields which are on the face of it the same (e.g. a personal name) actually compatible. Before embarking on this, it is useful to think about what you are going to do with the data and to remember that filestore isn't usually a constraint, so rather than converting all the various forms of the data into a single reduced form, you could consider holding various copies of the same field. One of these could be (say) the name in its original form, another the name reduced to a common format suitable for searching and another a form suitable for displaying in the results of a search. An advantage of doing this is that you have the original in the database, so you could subsequently change to using that for displaying at some later date, and also because having the original format to hand in the database can be very useful for sorting out queries later. The disadvantage of it is of course that the conversion from the various formats becomes more complex. How you choose to play this trade-off depends on your circumstances.

### Mark up

Databases containing text will often contain textual mark up to represent characters which are not normally encountered e.g. letters with accents & other diacritics, Greek or Cyrillic letters, and other signs like up-arrow which don't occur in the usual ASCII Latin alphabets. There will generally be (a) a unique system for representing these in each database and (b) they will all contain a different set of characters. This is one situation where standardising is almost certainly a good idea.

The characters fall into three categories:

- Those which are a Latin letter with an added diacritic mark or a symbol representing a ligature. In these cases there is an obvious substitution, so although you might want to display the word "correctly" with the accented character or ligature in the search results, it will probably not be a good idea to insist on the inclusion of the accent for searching purposes, so people can search for "Cote", but see "CÔté" displayed. There are cultural arguments here of course. We live in a largely unaccented world and the accented world could argue that searching for "the" when you are looking for "thé" is not an acceptable way to treat their language. Whatever the rights and wrongs, this argument has pretty much been lost.

- Those characters which cannot be converted to a basic Latin equivalent, e.g. Greek or Hebrew letters but for which there is still a need to provide a searchable version. In this case the simplest solution is to replace the Greek letter with the spelled out version e.g. chi-squared, gamma-rays, aleph-zero.

- Those characters which have no sensible equivalent for searching purposes, e.g. up-arrow. These are easy to handle from a displaying point of view, but are very difficult to search for without using some decidedly non-obvious replacement text. Fortunately these characters are usually found in situations where searching is not commonly required so this tends not to be a problem.

In some database systems the indexing can be instructed to ignore character strings enclosed by certain delimiters and if this is available it provides a good solution. Alternatively, it may be possible to pre-process the field value before presenting it for indexing (which amounts to the same thing). It is necessary to define delimiters which will enclose the "hidden" text and which are either defined to the DBMS or used in the field pre-processor and also to indicate how many characters the enclosed text need to replace. Supposing that the delimiters are { and } the text can therefore look something like:

... a {pointer to chi.gif 3}chi-squared test on Du C{Ô 1}ot{é 1}e de Chez Swan."

for searching purposes the text reduces to:

".... a chi-squared test on Du Cote de Chez Swan."

### Case Conversion

Although as a general rule it is not a good idea to adjust the data content, case conversion is sometimes an exception to this. Old databases will often have text fields which are in upper case and displaying this on the screen has come to look overly aggressive (though it used to be quite normal, of course). Depending on the content of the text, it may be possible to convert it to a more conventional mixed case. Care needs to be taken before embarking on this. The original ISI bibliographic databases provided to BIDS in 1991 were entirely in upper case and some consideration was given to attempting to convert it. The idea was discarded, mainly because of the near impossibility of distinguishing the word "in" from the chemical symbol for Indium ("In"), the symbol for Cobalt ("Co") from the formula for carbon monoxide ("CO"), and similar examples. It was decided that the benefits did not outweigh the potential for confusion which might occur, and that that BIDS could have been accused of corrupting or mishandling the data.

There are other situations however, when this has been done to good effect, usually when there is a restricted vocabulary. Journal names are an example where there is very limited punctuation and no awkward constructs like chemical and mathematical formulae. In this case, it is very easy to parse the string into words and adjust the casing of each word (perhaps putting a limited list of common words like "the" and ऺnd" into all lower case). It is not perfect of course. The simple algorithm converts acronyms like "NATO" into "Nato", so a list of common acronyms needs to be incorporated to stop this, but even allowing for deficiencies, the overall effect is distinctly preferable.

### What to keep separate

It is not necessary to merge fields just because they contain notionally the same thing. In some circumstances there will be fine distinctions in the semantics of the fields which would make combining them seriously misleading.

A plant species, for example, may have several names associated with it, either because it has been reclassified (possibly several times) or because it has been named by different authorities on separate occasions. Complex rules have evolved for prioritising these and any manipulation of a taxonomic database will almost certainly need to take this into account.

Updates

All the above problems are compounded when the database needs to be updated. There are generally two possibilities here:

- The database is being rebuilt from scratch using updated source data. If it is technically feasible this will usually be the preferable option. Not only does it allow you to correct errors which found their way into the original database (in spite of your efforts) but it also means that you can now make use of those insights which you had just too late the first time around. Unless the database is extremely large or there are other overriding reasons why it is infeasible (for example because a large number of manual fixes have been applied which would need to be reapplied), you should at least consider this option.

- The database needs to be updated in situ. This can pose acute technical problems. Remember that in order to put the databases together, you needed some way to tie together related records. Even in the unlikely event that you've managed to reconcile all the relationships and have no records from one database that don't have partners in the other(s), there is no guarantee that this situation will continue and it is very unlikely that it will. Individual databases get updated at different rates, so any update process needs to assume that there will be unresolved relationships at any stage and that these may always be resolved by some subsequent update (or they may not, or the update may produce an additional erroneous resolution). How difficult it is to solve these problems depends on the regularity of the updates and how time critical they are. Basically you are trading effort against accuracy. If the updates arrive daily or weekly then it is unlikely that you'll be able to afford the luxury of manual intervention in the updating process and you will have to live with the results.

And Now We Have Another Database

Any merging operation which is even moderately successful runs the risk of being required to incorporate another unknown and unanticipated data source. It is usually futile to point out that one of the reasons the initial merger was a success is because all the databases were known about beforehand, and in any case, you are being paid the biggest compliment possible, so you might as well make the most of it.

Now however, is not the time to start thinking about it. It is always a good idea to behave from the start as though this were bound to happen and there are a number of fairly elementary things to bear in mind.

- Fields which contain classification values, e.g. a language name or code should always allow for additional values.

- Fields in the database should be disaggregated where possible, so if a supplied text field actually contains 2 or more (probably closely related) items of data and it is possible to disassemble these into separate fields, then do this. An example is journal names. There are numerous examples of journals (usually at the more popular end rather than hard-bitten academics) which have the same name and in this case it is normal to distinguish them by appending the place of publication (separated by some suitable delimiter). In this case it is usually a simple matter to split this into two fields.

About This Document

This case study was written by Clive Massey who worked on the original BIDS system and was subsequently involved in many aspects of the services, including database and User Interface design. He was later employed by Ingenta, initially as Help Desk Manager and then on database design and administration.

Porting the UnCover Service

About This Document

This case study discusses the choices which were available to Ingenta at various stages of the project to move UnCover's bibliographic database and document delivery operation to the UK.

Citation Details

Porting the UnCover Service, QA Focus, UKOLN, 
<http://www.ukoln.ac.uk/qa-focus/documents/case-studies/case-study-34/>

Keywords: QA, service, porting, UnCover, case study

Context

In 1999 Ingenta bought the US-based UnCover Corporation and set about moving its bibliographic database and document delivery operation to the UK. UnCover had evolved over the space of about 10 years and the service had been fixed and added to in an ad hoc manner in response to customer requirements, with the result that there were now very few people who fully understood it. There were three main issues to be addressed: (1) moving the bibliographic data (i.e. information about journal articles) into a database in the UK and implement a stopgap application to provide access to this data; (2) moving the user level subscription and accounting data into a database and (3) reimplementing the application.

Background to the Problem

UnCover had been set up to provide universities and commercial companies (mostly in the US) with access to journal articles. The system worked by providing a bibliographic database which contains basic information such as the journal title, the authors, journal title, volume, issue, page numbers, etc, which could be searched using the usual methods. If the searcher wanted a copy of the complete article then the system would provide a FAX copy of this at a charge which included the copyright fee for the journal's publisher, a fee for the provider of the copy (which was one of a consortium of academic libraries) and a fee for UnCover.

Additionally, UnCover provided journal alerting services, customised presentation, prepaid deposit accounts, and other facilities.

Ingenta bought the company, primarily to establish direct relationships with the North American academic library community with its large user base and also to get a bibliographic database with good coverage of academic journals going back about 10 years.

Over the space of about a year the entire system was moved to the UK from where it now runs.

The Bibliographic Database

The first task was to move the bibliographic backfile and then to start taking and adding the regular weekly updates which UnCover produced. The database consisted of about a million articles per year, though the early years (i.e. from 1988 to about 1992 were somewhat smaller). Ingenta had a good deal of experience in using the BasisPlus database system which originated as a textual indexing system but had acquired various relational features over the years. It has many of the standard facilities of such a system e.g. word and phrase indexing, mark up handling, stopwords, user defined word break characters and so on. Some thought had been given to alternative DBMSs (and this is discussed further below) but given the short timescale it would have been too risky to switch systems at this point. BasisPlus had the additional advantage that Ingenta already had an application which could use it and which would require only small modifications to get working.

The application was written to access several databases simultaneously. Each database contained the data for a single year's worth of journal articles and if a particular search was required to cover several contiguous years (as most were) then the application automatically applied the search to each year database in turn and then concatenated the results for display in reverse chronological order. There were disadvantages to this method, notably the near impossibility of sorting the results into relevance ranked order, but by and large, it worked well.

Ingenta obtained some samples of the data and set about analysing it and building a test database. This was fairly straightforward and didn't pose any serious problems, so the next step was to start offloading the data from UnCover a year at a time and building the production databases. It soon became obvious that data which purported to be from (say) 1990 contained articles from anywhere between 1988 and about 1995. Persuading the UnCover team to fix this would probably have delayed the build so it was decided to collect all the available data and then write a program to scan it searching for articles from a specified year which could then be loaded into the current target year database. Experience indicated that it's better to fix these sorts of problems yourself rather than try to persuade the other party to undertake what for them is likely to be a significant amount of unwelcome work.

The decision was taken quite early in the project to index the text without specifying any stopwords. Stopwords are commonly used words such as "the", ऺ", ऺnd", "it", "not", which are often not indexed because they are thought to occur too frequently to have any value as searching criteria and the millions of references will make the indexes excessively large. The result is that trying to search for the phrase "war and peace" will also find articles containing the word "war" followed by ANY word, followed by "peace", e.g. "war excludes peace". At first this seems sensible, but experience had shown that some of the stopwords also occur in other contexts where disabling searching is an acute disadvantage, so for example it becomes impossible to search for "interleukin A" without also finding thousands of references to interleukin B, interleukin C, etc which are not wanted. In fact it turned out that specifying no stopwords had a comparatively small inflationary effect on the indexes (about 20%) and a negligible effect on the performance.

Another important decision was to rethink the way author names were held in the system. UnCover had input names as:

Surname, Forename Initial

e.g. Smith, Robert K

This was very difficult to index in a way which would provide flexible name searching, particularly since bibliographic databases generally use Surname, Initials e.g. Smith, RK though we were generally reluctant to discard any data. It was decided to keep several author name fields, one with the names in their original format, a second to be used for display, a third for searching and a fourth for matching with another database.

This operation of analyzing the data, designing the BasisPlus database structure (which was simply a further modification of several we had done in the past), writing the program to take the UnCover data and convert it for input to Basis and finally building the 12 production databases took about three months elapsed time.

4 The Stopgap Application

The immediate requirement was for an application which would allow the databases to be searched, the results displayed and emailed, and documents ordered and delivered. There was not an initial requirement to replace the entire UnCover service, since this would continue to run for the time being. An application was available which had originally been written for the BIDS services and was reasonably easily adaptable. Because the BIDS services had used an almost identical database structure, the searching and display mechanisms could be moved with only minor modification. In addition the services had used the results display to drive a search of another database called the PubCat (or Publishers Catalogue) which contained bibliographic information on articles for which Ingenta held the full text. If the user's search found one of these, then the system would offer to deliver it, either for free if the user had a subscription to the journal or for a credit card payment.

The major addition at this stage was to provide access to the UnCover document delivery service. The PubCat could only deliver electronic (PDF) versions of documents for issues of those journals held by Ingenta (or for which Ingenta had access to a Publisher's document server) and inevitably, these tended to be the more recent issues. UnCover could deliver older material as FAXes and to enable in the new application this it was necessary to construct a call to the UnCover server providing it with ordering details receive an acknowledgement. The HTTP protocol was used for this since it had the right structure and the amount of information passing back and forth was relatively small. In addition, a record of each transaction was kept at the Ingenta end for reconciliation purposes.

There were a number of teething problems with the UnCover link, mainly caused by inadequate testing, but by this point there was a reasonably stable database and application.

Switching the Data Feed

The first real problem emerged shortly after the system went live, as it became obvious that the feed of bibliographic data from UnCover was going to stop as the UnCover operation in The US was wound down. In retrospect this should have been apparent to the developers involved and should have been allowed for, or at least thought about.

The data feed was to be replaced by the British Library's Inside Serials database (BLIS). In fact there were good reasons for doing this. The journal coverage of Inside Serials is much wider than UnCover and overall, the quality control was probably better. In addition, the coverage is more specifically academic and serious news journals, whereas UnCover had included a significant number of popular journals.

Nonetheless, the problems involved in cutting off one feed and starting another are fairly significant, mainly because an issue of a journal arrives at the various database compilers by a variety of routes and therefore find their way into the data feeds at different times. It was not possible to simply stop the UnCover feed one week and then start updating with BLIS because this would have meant that some articles would previously have been in BLIS, but not yet in UnCover (and therefore would never get into the composite database) while others would have already arrived via UnCover, only to be loaded again via BLIS. The solution adopted was to adapt the system which formatted the BLIS data for loading so that for each incoming article, it would interrogate the database to find out whether it had already been loaded. If it had, then it would merge the new entry with the existing entry (since BLIS had some extra fields which were worth incorporating), otherwise it simply generated a new entry. Also, immediately after stopping the UnCover updates (at the end of January) the previous 10 weeks worth of BLIS updates were applied. It was hoped that this would allow for disparities in the content of the two data feeds. In fact it was impossible to predict the extent of this disparity and the 10 week overlap was simply a best guess. It has since been discovered that arrival rates of some journals can vary even more dramatically than we thought and in retrospect it would have been preferable to have made this overlap somewhat longer (perhaps twice as long, but even then it's unlikely that all the missing articles would have been collected). The other problem was the ability of the updating mechanism to correctly match an incoming article with one which already existed in the database. There are two standard approaches to this difficult problem and these are discussed in some detail in Appendix 1

In addition to this synchronisation problem, the two databases were rather different in structure and content, in the format of author names and journal titles, and in the minor fields, which all these databases have, but which exhibit a bewildering, and sometimes incomprehensible variety. For those fields which were completely new (e.g. a Dewey Classification) it was simply necessary to fix the databases to add a new field which would get populated as the new fields started to arrive and would have null values otherwise or have some value preloaded. Other fields, and certain other aspects of the content, required the BLIS data to be somehow fixed so that the application (and ultimately of course, the user) would see a consistent set instead of having to deal with a jarring discontinuity. The subject of normalising data from several databases is dealt with in the advisory document on merging databases [1]. The process was less troublesome than it could have been, but this was mostly good luck rather than judgement. The most difficult aspect of BLIS from a presentational point of view is that the journal names are all in upper case. This may sound trivial, but displaying long strings of capitals on the screen now looks overly intrusive, and would in any case have differed too obviously from the UnCover presentation. It was therefore necessary to construct a procedure which would convert the string to mixed case, but deal correctly with words which are concatenated initials (e.g. IEEE, NATO).

## Subscription and Accounting Data

In addition to the bibliographic database, UnCover also held a large amount of data on its business transactions and on the relationships with their customers and suppliers and this also needed to be transferred. Because the service was available 24 hours a day and was in constant use, it would have been infeasible (or at least, infeasibly complex) to transfer the actual service to the UK in stages. It was therefore necessary to nominate a period (over a weekend) when the US service would be closed down, the data transferred and loaded into the new database, and the service restarted on the Monday morning.

The first task was to select a database system to hold the data, and ORACLE was chosen from a number of possible candidates. There were good reasons for this:

- It was seen as a safe option. Having to transfer the service over a weekend meant that there if an unforeseen problem had arisen, this would have been disastrous. Nothing can guarantee absolute safety, but an industry standard system with extensive backup and recovery facilities seemed to offer the least risk.

- Because it was so widely used, there is a large pool of available expertise (including some already available in-house). This would probably not apply (or would not have applied then) to a system like MySQL.

- There was little doubt that ORACLE could handle the volumes and transaction rates, and that it also had the capacity for the predicted expansion.

It had originally been intended to keep all the data (i.e. including the bibliographic data) in a single database, so as well as transferring the subscription and accounting data, it would have been necessary to dump out the bibliographic data and load this as well. It became obvious at an early stage that this was a step too far. There were doubts (later seen to be justified) about the ability of the ORACLE InterMedia system to provide adequate performance when searching large volumes of textual data and the minimal benefits did not justify extra work involved and the inherent risks, so the decision was taken at an early stage to keep the two databases separate, though inevitably this meant that there was a significant amount of data in common.

The database structure was the result of extensive study of the UnCover system and reflected an attempt to produce a design which was as flexible as possible. This is a debatable aim and there was, accordingly, a good deal of debate internally about the wisdom of it. It had the advantage that it would be able to accommodate new developments without needing to be changed, for example, it had been suggested that in the future it might be necessary to deal with objects other than journal articles (e.g. statistical data). By making the structure independent of the type of object it was describing, these could easily have been accommodated. In the short term however it had several disadvantages. Making the structure very flexible led to at least one area of it becoming very inefficient, to the extent that it was slow to update and very slow to interrogate. Moreover, a structure which is flexible admits not only of flexible use, but also flexible interpretation. The structure was difficult for the application designers to understand, and led to interpretations of its meaning which not only differed from that intended, but also from each other.

Samples of the various data files were obtained from UnCover and scripts or programs written to convert this data into a form which could be input to ORACLE. Ultimately the data to be loaded was a snapshot of the UnCover service when it closed down. Once the service had been restarted in the UK, the system would start applying updates to the database, so there would be no possibility of having a second go. This was therefore one of the crucial aspects of the cutover and had it gone wrong, it could easily have caused the whole exercise to be delayed.

In addition to the UnCover data, the source of document delivery was being changed from the UnCover organisation to CISTI (for deliveries in the North America) and the British Library (for deliveries elsewhere) This required that the system know about which journals were covered by the two services in order that it did not take an order for a document which the delivery service had no possibility of fulfilling. It also needed certain components of the price which has to be calculated on the fly for each article. A similar problem to the article matching arose here. It was necessary to take the relevant details of an article (i.e. journal title, ISSN, publication year, volume and issue) from one source and match them against another source to find out whether the relevant document delivery service could deliver the article. Although this worked reasonably well most of the time, it did initially produce a significant number of errors and, since the documents were paid for, complaints from users which were extremely time consuming to resolve.

Reimplementing the Service

This was easily the most complex part of the operation. In addition to the ability to search a database and order documents, UnCover provided a number of additional services (and packages of services) which needed to be replicated. These included:

- The REVEAL alerting services. Users could nominate a number of journals or specify a number of standard searches. After each update had been applied, contents pages of new issues of the specified journals were emailed to the users and the searches were run against the new issues and articles which satisfied the search were also emailed.

- Deposit accounts. Organisations could set up a prepaid account against which their users could purchase documents rather than having to pay for them by credit card.

- Organisations could purchase a "portal" which provided them with a customised login. Users connecting from that institution were automatically authenticated, either by IP address recognition or by recognising the source page of the HTTP link, and the presentation of the Ingenta pages was also customised to include the organisation's logo and other specific information. A portal might also include REVEAL and deposit account facilities.

The work started by identifying "domain experts" who were interviewed by system designers in an attempt to capture all the relevant information about that domain (i.e. that aspect of the service) and which was then written up as a descriptive document and formed the basis of a system design specification. This was probably a useful exercise, though the quality of the documents produced varied considerably. The most common problems were failure to capture sufficient detail and failure to appreciate the subtleties of some of the issues. This led to some of the documents being too bland, even after being reviewed and reissued.

The descriptive documents were converted into an overall system design and then into detailed specifications. The system runs on a series of Sun systems under Unix. The application software was coded was mostly in Java, though a lot of functionality was encapsulated in ORACLE triggers and procedures. Java proved to have been a good decision as there was a sufficiently large pool of expertise in this area. The application process communication layer was controlled by WebLogic and this did cause a number of problems, probably no more than would be expected when dealing with a piece of software most people had little experience of.

Inevitably the main problems occurred immediately after the system went live. Given the timescale involved it was impossible to run adequate large scale system tests and the first few weeks were extremely traumatic with the system failing and having to be restarted frequently, alerting services producing inexplicable results and articles which had been ordered failing to arrive.

Unfinished Business

It had originally been the intention to look for an alternative to BasisPlus as the main bibliographic DBMS. Given that ORACLE was being used for other data, it would have been reasonable to have switched to this. Sometime before, there had been a review of the various possibilities and extensive discussions with the suppliers. Based on this, a provisional decision was taken to switch to using Verity. This was chosen mainly because it was seen as being able to provide the necessary performance for textual searching, whereas there was some doubt about the ability of the ORACLE InterMedia software to provide a sufficiently rapid response.

Faced with the implementation pressures, the switch to an unknown and completely untried bibliographic DBMS was quickly abandoned. It was still thought that ORACLE might be a viable alternative and the original database design did include tables for storing this information.

Sometime after the system went live, a large scale experiment was conducted to test the speed of ORACLE InterMedia and the resulting response times showed that the conservative approach had in fact been correct.

9 Conclusions

It is inevitable that transferring a mature and complex service such as UnCover and at the same time making major changes to the way it worked was always going to be risky. Given the scale of the undertaking, it is perhaps surprising that it worked as well as it did, and criticism after the event is always easy. Nonetheless, there have to be things which could have worked better.

There seems to be an unshakeable rule in these cases that the timescale is set before the task is understood and that it is invariably underestimated. In this case, this was exacerbated by the need to bring in a large number of contract staff, who although they were often very competent people, had no experience of this sort of system and who therefore found it difficult to judge what was important and what was not.

Flowing from this, there was a serious communication problem. The knowledge of the working of the UnCover system resided in the U.S. and while there were extensive contacts, this is not a substitute for the close proximity which allows for extended discussions over a long period and for the easy, ad hoc face to face contact which allows complex issues to be discussed and resolved. Telephone and email are poor substitutes for real meetings. The upshot was that some issues took days of emailing back and forth to resolve and even then were sometimes not fully appreciated.

In addition to the difficulties of international communication, the influx of a large number of new staff meant that there was too little time for personal relationships to have built up. There was a tendency for people to work from the specification given, rather than discussing the underlying requirements of the system. The importance of forging close working relationships, particularly on a large and complex project such as this is hard to overemphasise.

The project control methodology used was based on a tightly controlled procedure involving the writing of detailed specifications which are reviewed, amended, and then eventually signed off and implemented. This method is roughly at the other end of the spectrum from what we might call the informal anarchy method. Plainly it has many advantages, and there is no suggestion that an very informal method could have worked here; the problem was simply too complicated. It does however have its drawbacks, and the main one is its rigidity. The specification, whatever its deficiencies, tends to become holy writ and is difficult to adjust in the light of further knowledge. As with many projects, the increasing pressures resulted in the procedures becoming more relaxed, but it is at least debatable whether a more flexible approach should have been used from the start.

Appendix 1: Article Level Matching

Given the bibliographic details of journal articles, there are basically two approaches to the problem of taking any two sets of details and asking whether they refer to the same article.

The details will normally consist of:

Article Title: Possibly with a translation, if the original title is not in English.

Author Names: In a wide variety of formats and in some cases with only the first 3 or 4 authors included.

Journal Title: Sometimes with an initial "The" missing.

ISSN: The International Standard Serial Number, if the journal has one.

Publication Year: Year of publication.

Volume Number: Some journals, particularly weekly journals, like New Scientist, no longer include a volume number.

Issue Number: Journals which only publish once a year sometimes don't use a issue number.

Page Number: Usually start and end page numbers, but sometimes just the start page is given.

In addition, some bibliographic databases include an abstract of the article. BLIS does not, but this is not relevant to this discussion.

The problems arise because different databases catalogue articles using different rules. There will be differences in the use of mark-up, in capitalisation (particularly in journal names), and most notoriously in the rules for author names, where some include hyphens and apostrophes, and some do not, some spell out forenames and other provide only initials, some include suffixes (e.g. Jr., III, IV) and others don't. Also, databases differ in what they include, some for example treat book reviews as a single article within an issue whereas others treat each review separately and others exclude reviews, some include short news articles whereas others don't, and so on. Given these variations, it's plainly impossible to get an exact solution and the real questions are (a) do we prefer the algorithm to err in certain ways rather than others, and (b) how do we measure whether the algorithm is behaving "reasonably"?

One approach is to use information in the article title and author names (probably only the first one or two), along with some other information e.g. journal name and ISSN. This method had been used in the past and while for some purposes it worked reasonably well, the particular implementation depended on a specialised database containing encoded versions of the article title etc, in order to provide acceptable performance. It would either have been necessary to use the same system here or to have written the matching code ourselves (both of which would have meant a great deal of extra work).

There was no possibility of using this solution, so it was decided to try a completely different and computationally much simpler approach which could easily be programmed to run in a reasonable time:

- reduce the journal titles to a canonical form by converting everything to lower case, removing any punctuation and removing common words like "the", "of", "in", etc.

- if both articles have an ISSN then match on this. if they match then compare the reduced journal names. if either of these fail then the articles are different, otherwise

- match on volume numbers (null volume numbers match as equal) if they differ then the articles are different, otherwise

- match on issue numbers (null issue numbers match as equal) if they differ then the articles are different, otherwise

- match on start page.

The preference here was to err on the side of not matching, if possible, and an attempt was made to measure the effect of this by looking at articles which had successfully matched and checking that there were no erroneous matches. On this measure, the algorithm worked well. Unfortunately, measuring the opposite effect (i.e. those which should have matched, but did not) is extremely difficult without being able to anticipate the reasons why this might happen. These inevitably come to light later. There were two main ones:

- Although the ISSN is allocated rigorously, the allocation of ISSN to journal within the databases is sometimes incorrect. This will often have occurred when a journal has split into two or more separate journals and the new ISSN's are not correctly transcribed. Because ISSN is a property of the journal, the error propagates to every article in that journal. This was probably the main source of serious errors.

- UnCover catalogued some journals with a volume and issue number (presumably by allocating a volume number based on the publication year) whereas these were (correctly) catalogued in BLIS with only an issue number.

In retrospect, too much faith was probably placed in the ISSN and this led to problems which are extremely difficult to fix later. The ideal solution is for the publisher to assign an article identifier (the DOI would serve this purpose) which means that it stands a better chance of being correct but of course, this solution cannot be applied at a later stage, since the DOI or whatever would simply incorporate any errors.

Appendix 2: About This Case Study

This case study was written by Clive Massey who worked on the original BIDS system and was subsequently involved in many aspects of the services, including database and User Interface design. He was later employed by Ingenta, initially as Help Desk Manager and then on database design and administration.

4	Service Deployment Toolkit

## Service Deployment Toolkit

The Software toolkit provides a checklist which is intended to ensure that projects address key areas when planning the selection, development and/or deployment of software.

Note that an online version of this toolkit is available at <http://www.ukoln.ac.uk/qa-focus/toolkit/>. The online version provides links to relevant QA Focus resources.

| 1. Your Intended Area For Service Deployment |  |
| --- | --- |
| Have you identified the intended recipients of your project deliverables? If so, please give brief details. |  |
| 2. Awareness Of The Technical Architecture |  |
| Have you documented the technical architecture so that the intended recipients are in a position to establish the suitability at an early stage? If so, please give brief details. |  |
| 3. Potential Areas Of Concern |  |
| Have you identified any areas of potential concern to the recipients? If so, please give brief details. |  |
| 4. Technical Documentation, Support, etc. |  |
| Have you documented the technical architecture, installation requirements, etc, so that the intended recipients of your project deliverables are in a position to deploy the deliverables? Please give brief details. |  |
| 5. Licensing Issues |  |
| Have you clarified any licensing issues associated with the project’s deliverables? Please give brief details. |  |
| 6. Legal, IPR, etc. Issues |  |
| Have you documented any legal or IPR issues which may be of concern to service deployment staff? Please give brief details. |  |
| 7. Resourcing Issues |  |
| Have you identified the resources needed to (a) provide the documentation, liaison, etc. and (b) deploy the deliverables? Please give brief details. |  |
| 8. Security, Performance, etc. Issues |  |
| Have you identified any security, performance, etc. issues which may impede service deployment? Please give brief details. |  |
| 9. Training And Staff Development Issues |  |
| Have you developed a training strategy for staff involved in developing, maintaining the project. Please give brief details. |  |
| 10. Resourcing Issues |  |
| Have you the resources needed to implement the above? Please give brief details. |  |

Use Of This Toolkit

It is envisaged that this toolkit will be used to support the planning processes at the early stages of the development of a digital library service.

Projects will probably find it helpful if the answers to the issues raised are documented, and possibly included in reports to the funders or as part of the project’s internal documentation.

# 4	Further Information

We hope that the QA For Service Deployment Handbook provides useful advice to projects and services which are engaged in digital library development work.

JISC funds several services which may potentially host project deliverables. A brief summary of a number of the JISC services is given below.

MIMAS

The MIMAS Web Site

MIMAS is a JISC-supported national data centre providing the UK higher education, further education and research community with networked access to key data and information resources to support teaching, learning and research across a wide range of disciplines.

Further information on MIMAS is available on the Web site which is available at <http://www.mimas.ac.uk/>. The MIMAS Web site is illustrated.

EDINA

The EDINA Web Site

EDINA is a JISC-funded national data centre. It offers the UK tertiary education and research community networked access to a library of data, information and research resources.

Further information on EDINA is available on the Web site which is available at <http://www.edina.ac.uk/>. The EDINA Web site is illustrated.

## RDN

The RDN (Resource Discovery Network) is a collaboration of over seventy educational and research organisations, including the Natural History Museum and the British Library.

The RDN Web Site

Further information on the RDN is available on the Web site which is available at <http://www.rdn.ac.uk/>. The RDN Web site is illustrated.

AHDS

The AHDS Web Site

The AHDS is a UK national service aiding the discovery, creation and preservation of digital resources in and for research, teaching and learning in the arts and humanities.

Further information on AHDS is available on the Web site which is available at <http://www.ahds.ac.uk/>. The AHDS Web site is illustrated.

# Acknowledgements

We are grateful to the following for contributing to the work of the QA Focus project:

Members of the JISC including Caroline Ingram our initial point of contact in JISC and Rachel Bruce and Balviar Notay, who provided valuable advice and support to the QA Focus team following Caroline’s departure from JISC.

The contributors to the briefing papers and case studies included in the handbook: Terry Morrow, Clive Massey, Debra Hiom (SOSIG), Keith Cole (MIMAS) and Andy Hargrave (ILRT).

Colleagues at UKOLN and the AHDS who provided valuable input to the work of the QA Focus project.

Karla Youngs and Ed Bremner, TASI, for their contributions to the work of QA Focus in its early days.

Others involved in JISC and related work who, knowingly or unknowingly, contributed to our work.