The players & their priorities at that time:

Corporate Systems:

- Their role:

  - Management of corporate data

  - Provide info to internal users campus wide

- Priorities in achieving this:

  - Provide student portal

Web Team:

- Their role:

  - Provide externally available information to  via the web site

- Priorities in achieving this:

  - Provide staff profiles on the web

  - Ensure usability of systems

Academic departments’ IT services:

- Their role:

  - Support teaching & research within their own dept

- Their priorities in achieving this:

  - Providing information & services to their own users… in their own idiosyncratic ways

  - No extra hassle please

Administrative Depts:

- Their role:

  - Maintenance of corporate data (HR, Finance etc)

- Their priorities in achieving this:

  - Minimise admin burden

University management:

- Their role:

  - Never mind that, they don’t have to explain themselves to us

- Their priorities in achieving this:

  - “OMIGOD - the RAE!”

  - Get someone to fix this for them

So only Corporate Systems / Portal development team were interested in Portals per se. The RAE demands of Management were the catalyst: the success of the student portal made that format appealing as a solution for staff, which would resolve the RAE requirement but also have spin off benefits for all of the above groups. Not all of these benefits were forseen.

It was no more difficult to build a basic portal for ALL staff than just for RAE active staff, since the basis of personalisation would be the existing HR database, and hence allowing staff to access & maintain their own records was a small step on the way to the RAE aim.

Developing a single campus-wide system to support RAE activities meant centralising data and standardising processes. In seeking a way to do this we discovered that one College had built its own solution which could be adapted for the whole campus, so we weren’t starting from scratch.

Potential area of conflict, but also some shared goals?

CSD: No extra responsibility, thanks; this will stall student portal development; security issues with giving access to HR records; however, will retain control and consolidate centralisation of data

Web Team: Concern about usability of CSD systems, however, potential for using the data?

Academic depts IT Services: we’re quite happy thank you; no extra hassle please; however, potential to remove an admin headache them

Administrative depts: same concerns as Academic depts IT services

Management: RAE a business critical concern – drive it through at all costs. Without spending more money.

Agreement reached because realisation amongst parties that pros outweigh cons

Everyone wins:

Web Team:

- The centralisation of data means it is in a standard format & accessible to other applications – so they could develop self-maintaining staff profiles on the web for every single member of staff.

- Gave them an in on the project which let them contribute on usability issues

Academic departments’ IT services:

- Don’t have to develop & maintain their own home grown technologies

- Their data is automatically available for RAE, so no mad dash to gather data

- College of Life Sciences & Medicine especially happy because we used their solution

# CSD/ Portal devpt team

- Didn’t have to specify a system from scratch

- Won’t have to receive RAE data in 40 different formats in future

- Has enhanced their profile

Administrative Depts:

- HR data is more complete & accurate

- Their administrative burden is lessened

- Helps with FOI, DPA compliance

Management:

- Got what they asked for

- And then some

Caveats:

- Academic departments need to convert data to new format (a 1 time task)

- Insufficient resource to do everything: something had to give:

  - Student portal in hiatus

  - But that’s not a disaster as it will benefit from the advances made for the staff portal

- A lot of discussion, negotiation & some luck required